ENTERPRISE DOCUMENT MANAGEMENT SYSTEM EDMS v1.0 — Banking Platform Architecture Review Board — Artifact Package Classification: INTERNAL — RESTRICTED

| Field | Value |
| --- | --- |
| Solution Name | Enterprise Document Management System (EDMS) |
| Version | v1.0 — Draft for ARB Review |
| Solution Architect | Arjun Mehta · Platform Architecture, Digital Banking |
| LOB Sponsors | Retail Banking · Trade Finance · Compliance · Wealth Mgmt |
| Enterprise Architect | Priya Sharma · EA, Digital Infrastructure |
| Review Date | 15-Apr-2026 |
| ARB Reference | EARR-2026-0142 |
| Classification | Internal — Restricted |

This document package contains the complete set of architecture artifacts for the Enterprise Document Management System (EDMS). EDMS is a shared, multi-LOB document ingestion, storage, versioning, and retrieval platform for the bank. It replaces 7 siloed document stores across Retail, Trade Finance, Compliance, Wealth Management, Operations, and Risk. This package covers Business, Application, Integration, Data, Infrastructure, Security, and DevSecOps domains and is prepared for submission to the Architecture Review Board (ARB).

# 1. Business Architecture

1.1 Business Case & Problem Statement

The bank currently operates 7 discrete document repositories across lines of business. These include SharePoint sites, file servers, legacy content management systems, and in-house built stores. The proliferation results in duplicate storage costs, inconsistent retention policies, regulatory audit failures, and inability to serve cross-LOB workflows (e.g., KYC documents referenced by both Retail and Trade Finance).

### Business Objectives

| # | Objective | Success Metric | Target Date |
| --- | --- | --- | --- |
| 1 | Consolidate 7 document stores into single platform | 100% LOB migration | Q4 2026 |
| 2 | Reduce document retrieval time across LOBs | < 2 sec p95 retrieval | Q2 2026 |
| 3 | Enforce consistent retention & disposal policies | Zero regulatory findings in next audit | Q3 2026 |
| 4 | Enable cross-LOB document reuse (e.g., KYC) | Shared document API consumed by ≥ 3 LOBs | Q3 2026 |
| 5 | Meet GDPR, RBI, and MAS data residency requirements | Compliance attestation sign-off | Q2 2026 |
| 6 | Reduce infrastructure cost | ≥ 25% cost reduction vs. current state | Q4 2026 |

### Business Use Cases

| Use Case ID | Line of Business | Description | Document Types |
| --- | --- | --- | --- |
| UC-01 | Retail Banking | Customer KYC onboarding — store and version identity documents, proof of address, income statements | PDF, Image (JPG/PNG), Word |
| UC-02 | Trade Finance | Trade instruction capture — Letters of Credit, Bills of Lading, Shipping Docs | PDF, XML, JSON, SWIFT MT messages |
| UC-03 | Compliance | Regulatory reporting — store periodic regulatory reports with immutable audit trail | PDF, Excel, Word |
| UC-04 | Wealth Management | Client portfolio documents — mandates, suitability reports, statements | PDF, Word, Excel |
| UC-05 | Operations | Invoice and payment documents — AP/AR invoices, remittance advices | PDF, XML, JSON |
| UC-06 | Risk | Risk model outputs and scenarios — scenario reports, model documentation | PDF, MD, JSON |
| UC-07 | All LOBs | Shared document search — federated search across all authorized LOB buckets | All formats |

### Business NFR Register

| Category | Requirement | Target | Priority |
| --- | --- | --- | --- |
| Security | All KYC documents must be encrypted at rest and in transit | AES-256 / TLS 1.3 | MANDATORY |
| Security | Role-based access enforced per LOB — cross-LOB access requires explicit grant | RBAC model | MANDATORY |
| Performance | Document upload acknowledgement (< 3 sec for files up to 10 MB) | p95 < 3s | HIGH |
| Performance | Document retrieval for UI (< 2 sec p95 for < 50 MB files) | p95 < 2s | HIGH |
| Availability | Platform must support 24/7 operations (Retail and Trade Finance are global) | 99.95% (Four 9s+) | HIGH |
| Continuity | DR with RTO ≤ 4 hours, RPO ≤ 1 hour | RTO 4h / RPO 1h | HIGH |
| Retention | Configurable retention policies per LOB (7yr, 10yr, permanent for select docs) | Per policy engine | MANDATORY |
| Auditability | Full immutable audit trail for all document events | Audit log required | MANDATORY |
| Scalability | Support 5M documents in Y1, 20M by Y3, 100M by Y5 | Auto-scaling storage | HIGH |
| Multilingual | Document metadata must support multilingual tagging (EN, ZH, AR initially) | Unicode/UTF-8 | MEDIUM |

### Domain Model & Stakeholder Map

The EDMS domain encompasses three primary actors: Document Producers (LOBs that create and upload), Document Consumers (LOBs that retrieve and read), and Platform Administrators (EA/IT who configure policies). The core domain entities are: Document, Version, Metadata, RetentionPolicy, AccessGrant, AuditEvent, and LOBBucket.

| Stakeholder | Role | Primary Use Cases | Geography |
| --- | --- | --- | --- |
| Retail Banking SA | Document Producer + Consumer | UC-01 KYC upload, retrieval | Global (SG, HK, IN, UK) |
| Trade Finance SA | Document Producer + Consumer | UC-02 Trade instruction docs | Global (SG, HK, DE) |
| Compliance Team | Document Consumer (read-heavy) | UC-03 Regulatory reporting | SG, UK, US |
| Wealth Management SA | Document Producer + Consumer | UC-04 Client docs | SG, HK, UK |
| Operations Team | Document Producer | UC-05 Invoices/payments | SG, IN |
| Risk Team | Document Consumer + Producer | UC-06 Model docs, scenarios | SG, UK |
| Legal & Audit | Read-only Consumer | Evidence retrieval for audits | All regions |
| Platform Admin (EA/IT) | Administrator | Policy config, onboarding new LOBs | SG |

### Operating Model

EDMS is operated as an internal shared platform service. Service Level Agreements are agreed per LOB via a Platform Service Agreement (PSA). Onboarding of new LOBs follows a defined intake process requiring LOB-specific retention policies, RBAC matrix, and data classification sign-off. The platform runs 24/7 with a defined change freeze window aligned to the bank's global change calendar.

### Business Architecture ADRs

| ADR ID | Title | Decision | Rationale | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| ADR-BUS-01 | Shared Platform Model | Adopt single multi-tenant EDMS rather than per-LOB instances | TCO reduction ≥ 25%; consistent policy enforcement; LOB isolation via tenant partitioning | EA: Priya Sharma | ACCEPTED |
| ADR-BUS-02 | Retention Policy Engine | Implement configurable retention policy engine (not hardcoded per LOB) | Regulatory requirements vary per document class and jurisdiction; hardcoding creates change risk | Compliance Lead + EA | ACCEPTED |
| ADR-BUS-03 | Cross-LOB Document Sharing | Cross-LOB document access requires explicit access grant — deny by default | Regulatory requirement: KYC data may not be shared without consent/audit trail | Legal + EA | ACCEPTED |

### RAID Log — Business Domain

| ID | Type | Description | Impact | Mitigation/Action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| RAID-BUS-R01 | RISK | Regulatory scope may change (RBI circular on data localisation) | HIGH — storage location constraints | Monitor RBI bulletins; cloud region pinning already configured | Compliance | OPEN |
| RAID-BUS-R02 | RISK | LOB adoption lower than projected — target 7 LOBs but only 4 committed | MEDIUM — cost model assumes 7 LOBs | Executive sponsorship; roadmap committed in Architecture Forum | Platform PM | OPEN |
| RAID-BUS-A01 | ASSUMPTION | LOB retention policies are stable and signed off by Legal before onboarding | HIGH — affects policy engine design | Retention schedules collected from each LOB as input to design | Legal + LOB SAs | IN REVIEW |
| RAID-BUS-I01 | ISSUE | Compliance LOB has overlapping document store (SharePoint) managed by external vendor | MEDIUM — migration timing risk | Vendor contract review in progress; target migration Q3 2026 | Procurement | IN PROGRESS |
| RAID-BUS-D01 | DEPENDENCY | MAS regulatory reporting automation depends on EDMS API availability | HIGH — blocking for Compliance LOB go-live | EDMS API v1 must be available by Q2 2026; tracked in programme plan | EA | OPEN |

# 2. Application Architecture

2.1 High-Level Design Overview

EDMS is designed as a cloud-native, microservices-based platform deployed on AWS. It exposes multiple ingestion channels (REST API, UI, SFTP, and Message Queue) and stores documents in Amazon S3 with metadata in Amazon RDS PostgreSQL. The architecture follows a layered approach: Channel Layer → API Gateway → Core Services → Storage Layer.

### Component Architecture

| Component | Type | Technology | Responsibility | Owns Data? |
| --- | --- | --- | --- | --- |
| API Gateway | Infrastructure | AWS API Gateway + Nginx | Rate limiting, auth, routing, TLS termination | No |
| Document Ingestion Service | Microservice | Python FastAPI | Multi-format upload, validation, virus scan | No |
| Document Storage Service | Microservice | Python FastAPI | S3 put/get/delete, presigned URL generation | Yes (S3 objects) |
| Metadata Service | Microservice | Node.js / Express | CRUD on document metadata, tagging, versioning | Yes (RDS metadata) |
| Search Service | Microservice | Python + OpenSearch | Full-text and metadata search across LOB buckets | Yes (search index) |
| Retention & Lifecycle Service | Microservice | Python FastAPI | Applies lifecycle rules, disposition scheduling, legal holds | No |
| Notification Service | Microservice | Node.js + AWS SNS/SES | Event-driven notifications (upload, retention trigger) | No |
| SFTP Gateway | Infrastructure | AWS Transfer Family | Secure SFTP ingestion channel for batch file uploads | No |
| MQ Consumer Service | Microservice | Java Spring Boot | Consumes messages from IBM MQ / RabbitMQ / SQS | No |
| UI Portal | Frontend | React 18 / TypeScript | Web-based document management portal | No |
| Auth Service (IAM) | Shared Service | AWS Cognito + LDAP | JWT issuance, RBAC enforcement, LOB tenant context | Yes (IAM policies) |
| Audit Service | Microservice | Go (Golang) | Immutable audit log of all document events to append-only store | Yes (audit log) |

### Technology Choices vs. Standards

| Technology | Version | Standard Alignment | Notes | EOS Date |
| --- | --- | --- | --- | --- |
| Python FastAPI | 0.111 / Python 3.12 | ✅ Aligned — Python on approved stack | Async, OpenAPI auto-docs | Apr 2028 |
| Node.js | 20 LTS | ✅ Aligned — Node 20 LTS approved | Long-term support stream | Apr 2026 |
| Java Spring Boot | 3.2 / Java 21 LTS | ✅ Aligned — JDK 21 LTS approved | MQ consumer service | Sep 2027 |
| React 18 | 18.3 | ✅ Aligned — React on approved frontend stack | UI portal | TBD |
| Go 1.22 | 1.22 | ⚠️ PARTIAL — Golang not on approved stack list; waiver required | Used for audit service (high-throughput append) | Feb 2027 |
| AWS S3 | N/A (managed) | ✅ Aligned — AWS is primary cloud provider | Document blob store | N/A (managed) |
| Amazon RDS PostgreSQL | 16.2 | ✅ Aligned — PostgreSQL 15+ approved | Metadata store | N/A (managed) |
| OpenSearch | 2.13 | ✅ Aligned — OpenSearch on approved search stack | Full-text search | N/A (managed) |
| AWS API Gateway | REST / HTTP API v2 | ✅ Aligned | Ingestion tier | N/A (managed) |
| IBM MQ Client | 9.3 | ✅ Aligned — IBM MQ licensed enterprise wide | MQ consumer adapter | Dec 2025 ⚠️ |

⚠️ ISSUE: IBM MQ Client 9.3 reaches EOS Dec 2025. Upgrade to MQ 9.4 must be completed before platform launch (Q1 2026). Action owner: Integration Architect.

### Resilience Patterns

| Pattern | Applied? | Implementation | Component(s) |
| --- | --- | --- | --- |
| Timeouts | ✅ Yes | All HTTP calls: connect 3s, read 30s. S3 SDK: 60s | All services |
| Retries with backoff | ✅ Yes | Exponential backoff, max 3 retries, jitter enabled | Ingestion, Storage, MQ Consumer |
| Circuit Breaker | ⚠️ PARTIAL | Implemented on S3 calls only. Not yet on RDS / OpenSearch calls. Action required. | Storage Service only |
| Idempotency | ✅ Yes | Document upload uses SHA-256 content hash as idempotency key; duplicate detection pre-storage | Ingestion Service |
| Bulkhead | ✅ Yes | Thread pool isolation per ingestion channel (UI, API, MQ, SFTP) | Ingestion Service |
| Dead Letter Queue | ✅ Yes | Failed MQ messages routed to DLQ with alert; manual review portal | MQ Consumer |
| Health Checks | ✅ Yes | Liveness + readiness probes on all services; tied to ALB target group health | All services |
| Graceful Degradation | ⚠️ PARTIAL | Search service degradation planned (return cached results) — not yet implemented | Search Service |

### SBOM — Key Dependencies

| Library | Version | Used In | License | EOS / Action |
| --- | --- | --- | --- | --- |
| fastapi | 0.111.0 | Ingestion, Storage, Retention | MIT | Active |
| boto3 (AWS SDK) | 1.34.x | Storage Service | Apache 2.0 | Active |
| psycopg3 | 3.1.x | Metadata Service | LGPL-3.0 | Active |
| spring-security | 6.2.x | MQ Consumer | Apache 2.0 | Active |
| aws-cdk-lib | 2.140.x | IaC | Apache 2.0 | Active |
| clamav (python-clamd) | 1.0.2 | Ingestion — virus scan | GPL-2.0 | Active — review GPL compatibility |
| pdf2image | 1.17.0 | Ingestion — PDF thumbnail | MIT | Active |
| python-magic | 0.4.27 | Ingestion — MIME detection | MIT | Active |
| lodash | 4.17.21 | UI Portal | MIT | Active |
| ibm-mq | 9.3.x | MQ Consumer | Commercial | EOS Dec 2025 ⚠️ UPGRADE REQUIRED |

### Application Architecture ADRs

| ADR ID | Title | Decision | Rationale | Consequences | Status |
| --- | --- | --- | --- | --- | --- |
| ADR-APP-01 | Microservices over Monolith | Adopt microservices architecture with independent deployments per service | Independent scaling of high-throughput services (Ingestion, Search); LOB isolation via service-level access policies | Added operational complexity; requires service mesh and distributed tracing. Mitigated by EKS + Istio. | ACCEPTED |
| ADR-APP-02 | Go for Audit Service | Use Go (Golang) for audit log service — not on approved stack | High-throughput append-only writes (100K events/day); Go performs better than Python for this workload. Time-bound waiver requested pending stack approval. | Waiver required — see ADR-APP-02-WAIVER. Must submit Golang for stack approval within 90 days. | WAIVER OPEN |
| ADR-APP-03 | React SPA for UI Portal | Single React SPA with API-driven backend; no server-side rendering | Aligns to bank frontend standards; cacheable static assets; compatible with CDN deployment | Requires CORS policy and CSP headers configured in API Gateway. | ACCEPTED |
| ADR-APP-04 | Virus Scanning on Ingestion | All documents must pass ClamAV virus scan before storage | Security requirement; prevents malicious document upload across shared platform | Scan adds ~500ms to upload path for files < 10MB. Acceptable within 3s SLO. | ACCEPTED |
| ADR-APP-05 | IBM MQ Client Upgrade | Upgrade IBM MQ client from 9.3 to 9.4 before platform launch | 9.3 reaches EOS Dec 2025; continued use beyond EOS violates security standards | Upgrade effort: 3 days. Must complete before Q1 2026 launch. | OPEN — ACTION REQUIRED |

### RAID Log — Application Domain

| ID | Type | Description | Impact | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| RAID-APP-R01 | RISK | Circuit breakers not fully implemented (only on S3 path) | HIGH — RDS failure may cascade to all services | Complete circuit breaker implementation in Sprint 7; tracked in backlog | Lead Dev | OPEN |
| RAID-APP-R02 | RISK | Golang not on approved tech stack — audit service may be rejected | MEDIUM — may require rewrite in Python if waiver denied | Waiver submitted; fallback design in Python documented | EA | OPEN |
| RAID-APP-A01 | ASSUMPTION | ClamAV virus definitions auto-updated daily via AWS container image refresh | HIGH — stale definitions reduce security posture | Image update pipeline configured; verified in dev environment | DevSecOps | CONFIRMED |
| RAID-APP-D01 | DEPENDENCY | OpenSearch cluster provisioning depends on infra team completing network peering | HIGH — search service cannot be deployed until resolved | Network peering ticket INFRA-2026-114 raised; target completion 30-Mar-2026 | Infra Team | IN PROGRESS |

# 3. Integration Architecture

3.1 Integration Catalogue

EDMS provides four distinct integration channels. Each is modeled separately with its own NFR, security, and reliability requirements. Below is the complete integration catalogue.

| SR | Provider | Consumer | Pattern | Method | Style | Frequency | Data Flow | NFRs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| INT-001 | LOB UI Portal | EDMS Ingestion Service | REST API | HTTPS POST multipart/form-data | Sync / Real-time | On demand | Document binary + metadata JSON | < 3s p95; TLS 1.3; max 100MB file; retry on 5xx |
| INT-002 | LOB Backend Systems | EDMS Document API | REST API | HTTPS GET / POST / DELETE | Sync / Real-time | On demand | Document binary (download), metadata | < 2s retrieval; OAuth2/JWT; rate limit 1000 req/min per LOB |
| INT-003 | SFTP Client (Batch LOBs) | EDMS SFTP Gateway | File Transfer | SFTP (AWS Transfer Family) | Batch / Async | Nightly / Scheduled | ZIP archives of documents + manifest CSV | 99.9% delivery; retry on failure; PGP encrypted files |
| INT-004 | IBM MQ (Trade Finance) | EDMS MQ Consumer | Message Queue | IBM MQ / JMS Point-to-Point | Async | Event-driven (< 5 min) | JSON envelope with base64-encoded document + metadata | Idempotent; DLQ on failure; message TTL 24h; at-least-once delivery |
| INT-005 | EDMS Notification Service | LOB Backend (webhook) | Event / Webhook | HTTPS POST JSON webhook | Async | Event-driven | Document event notification (uploaded, deleted, version created) | < 30s delivery; retry 3x with backoff; HMAC signature verification |
| INT-006 | AWS S3 (internal) | EDMS Storage Service | Cloud SDK | AWS SDK (boto3) | Sync | Per document operation | Document binary object | Multi-AZ; SSE-S3 encryption; versioning enabled |
| INT-007 | AWS RDS PostgreSQL (internal) | EDMS Metadata Service | JDBC/SQLAlchemy | TCP 5432 (TLS) | Sync | Per metadata operation | Metadata JSON mapped to relational schema | Connection pool 50-200; failover to read replica; < 100ms query |
| INT-008 | ETL / Data Platform | EDMS Bulk Export API | REST API / S3 Export | HTTPS GET + S3 pre-signed URL | Batch | Daily or on-demand | Bulk metadata export (JSON/CSV) + S3 presigned URL to documents | < 2h for full export; data lineage tagging; audit log entry per export |
| INT-009 | Compliance Reporting System | EDMS Metadata API | REST API | HTTPS GET | Sync | On demand + Nightly | Metadata query results (filtered by LOB, date range, doc type) | Rate limit 200 req/min; TLS; read-only access scope |
| INT-010 | EDMS Audit Service | SIEM / Splunk | Log Streaming | AWS Kinesis Firehose | Async / Streaming | Real-time | Structured JSON audit events | No data loss; 99.99% delivery; < 60s latency to SIEM |

## 3.2  API Catalog

### Document Management REST API — v1

| Endpoint | Method | Auth Scope | Description | Rate Limit | Response |
| --- | --- | --- | --- | --- | --- |
| POST /v1/documents | POST | edms:write | Upload document. Multipart form: file + metadata JSON. Returns document ID + version ID. | 200/min/LOB | 201 Created {docId, versionId, checksum} |
| GET /v1/documents/{docId} | GET | edms:read | Retrieve document metadata by ID. | 1000/min/LOB | 200 OK {metadata object} |
| GET /v1/documents/{docId}/download | GET | edms:read | Download document binary (presigned S3 URL, TTL 15 min). | 500/min/LOB | 200 OK {presignedUrl, expiresAt} |
| GET /v1/documents/{docId}/versions | GET | edms:read | List all versions of a document. | 500/min/LOB | 200 OK [{versionId, createdAt, size, checksum}] |
| GET /v1/documents/{docId}/versions/{vId} | GET | edms:read | Retrieve specific version metadata. | 500/min/LOB | 200 OK {version metadata} |
| PUT /v1/documents/{docId}/metadata | PUT | edms:write | Update document metadata tags. | 200/min/LOB | 200 OK {updated metadata} |
| DELETE /v1/documents/{docId} | DELETE | edms:delete | Soft delete — marks for disposal; subject to retention hold check. | 50/min/LOB | 204 No Content or 409 if retention hold |
| POST /v1/documents/search | POST | edms:read | Full-text + metadata search. Body: {query, filters, pagination}. | 200/min/LOB | 200 OK {results[], total, nextToken} |
| POST /v1/documents/{docId}/hold | POST | edms:admin | Place legal hold on document — prevents deletion/disposal. | 20/min/LOB | 200 OK {holdId, appliedAt} |
| GET /v1/audit/{docId} | GET | edms:audit | Retrieve audit trail for a document. | 100/min/LOB | 200 OK {events[]} |
| POST /v1/admin/lobs/{lobId}/policies | POST | edms:superadmin | Configure retention policy for an LOB bucket. | 10/min | 201 Created {policyId} |

### API Design Standards Compliance

| Standard | Compliant? | Detail |
| --- | --- | --- |
| Resource-based URL modelling | ✅ Yes | Nouns, not verbs; nested resources for versions |
| HTTP verbs correctly used | ✅ Yes | POST/GET/PUT/DELETE per RFC semantics |
| JSON error format (RFC 7807) | ✅ Yes | { type, title, status, detail, instance } |
| Pagination via cursor token | ✅ Yes | nextToken opaque cursor; limit max 100 |
| Rate limiting with 429 + Retry-After | ✅ Yes | Implemented in API Gateway; headers returned |
| OpenAPI 3.1 spec published | ✅ Yes | Auto-generated via FastAPI; published to developer portal |
| API versioning (URL path v1) | ✅ Yes | /v1/ prefix; v2 deprecation policy 12 months |
| Security scopes on every endpoint | ✅ Yes | OAuth2 scopes defined; enforced by API Gateway authorizer |
| Idempotency key support | ⚠️ PARTIAL | Supported on POST /documents (SHA-256 hash); not yet on /hold endpoint |

### MQ Interface Specification

| Field | Value |
| --- | --- |
| Queue Manager | EDMS.QMGR.PROD |
| Queue Name (inbound) | EDMS.INGEST.IN |
| Queue Name (DLQ) | EDMS.INGEST.DLQ |
| Message Format | JSON envelope — see schema below |
| Max Message Size | 10 MB (use API for larger files) |
| Delivery Guarantee | At-least-once; idempotency key required in message header |
| Message TTL | 24 hours |
| Encryption | TLS channel encryption + AES-256 message-level encryption |
| Correlation ID | Required — echoed in acknowledgement event |
| Acknowledgement | Document ID + version ID published to EDMS.INGEST.ACK queue |

MQ Message Schema (JSON):

{ "correlationId": "uuid", "lobId": "TRADEFI", "documentType": "LETTER_OF_CREDIT", "fileName": "lc_2026_001.pdf", "contentBase64": "<base64>", "metadata": { "reference": "TF-2026-001", "currency": "USD", "amount": 1500000 }, "idempotencyKey": "sha256:<hash>" }

### SFTP Interface Specification

| Field | Value |
| --- | --- |
| SFTP Endpoint | sftp.edms.bank.internal (AWS Transfer Family) |
| Port | 22 |
| Authentication | SSH public key (certificate rotation every 90 days) |
| Directory Structure | /inbound/{lobId}/{YYYY-MM-DD}/ |
| File Format | ZIP archive containing documents + manifest.csv |
| Manifest Format | CSV with columns: filename, documentType, metadata_json, sha256 |
| Max Batch Size | 500 files per ZIP; max 2 GB per archive |
| Processing SLA | Batch processed within 4 hours of landing |
| Error Handling | Failed files moved to /error/{lobId}/; notification sent; retry supported |
| Encryption | PGP encryption of ZIP archive using EDMS public key; TLS transport |

### Integration Architecture ADRs

| ADR ID | Title | Decision | Rationale | Status |
| --- | --- | --- | --- | --- |
| ADR-INT-01 | Multi-Channel Ingestion | Support REST API, SFTP, MQ, and UI as ingestion channels. No single-channel mandate. | Different LOBs have different integration capabilities; forcing single channel blocks adoption by legacy systems (Trade Finance MQ, Compliance SFTP) | ACCEPTED |
| ADR-INT-02 | Idempotency via Content Hash | Use SHA-256 of file content as idempotency key for all upload channels | Prevents duplicate documents from batch retries or MQ at-least-once delivery | ACCEPTED |
| ADR-INT-03 | Webhook for Event Notifications | Outbound events delivered via HTTPS webhook (not MQ or polling) | LOBs should not need MQ infrastructure to receive events; webhook is simpler and auditable | ACCEPTED |
| ADR-INT-04 | Presigned S3 URLs for Download | Document downloads use short-lived presigned S3 URLs (TTL 15 min) rather than proxying binary through API | Reduces API Gateway data transfer costs; faster download for large documents; URL expiry enforces access control | ACCEPTED |

### RAID Log — Integration Domain

| ID | Type | Description | Impact | Action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| RAID-INT-R01 | RISK | Trade Finance MQ message size limit (10MB) insufficient for large shipping docs (up to 50MB) | HIGH — document upload will fail silently if not handled | MQ consumer to detect oversize messages and redirect to API upload path; documented in integration guide | Integration Arch | OPEN |
| RAID-INT-A01 | ASSUMPTION | All LOBs consuming via API will use OAuth2 JWT tokens issued by central IAM | HIGH — non-JWT LOBs will require additional integration work | Confirmed with 4 of 7 LOBs; 3 still use API keys — migration plan needed | IAM + LOB SAs | IN REVIEW |
| RAID-INT-D01 | DEPENDENCY | Compliance SFTP integration depends on external vendor migrating from legacy FTP | MEDIUM — delays Compliance LOB go-live | Vendor migration plan received; target Apr-2026 | Compliance SA | IN PROGRESS |

# 4. Data Architecture

4.1 Data Classification Register

| Data Domain | Document Types | Classification | Retention Period | Data Residency | Owner |
| --- | --- | --- | --- | --- | --- |
| KYC / Identity | Passport scans, utility bills, income proof | CONFIDENTIAL — PII | 10 years (regulatory) | IN, SG, HK only | Retail Banking SA |
| Trade Instructions | Letters of Credit, Bills of Lading, Shipping Docs | CONFIDENTIAL — Trade Secret | 7 years (trade finance regulatory) | No restriction | Trade Finance SA |
| Regulatory Reports | MAS, RBI, FCA filings | RESTRICTED — Regulatory | Permanent (regulatory mandate) | Jurisdiction-specific | Compliance Officer |
| Client Portfolio Docs | Mandates, suitability, statements | CONFIDENTIAL — Client | 7 years post-relationship | SG, HK, UK | Wealth SA |
| Invoices / Payment Docs | AP/AR invoices, remittances | INTERNAL | 7 years (accounting) | No restriction | Operations SA |
| Risk Model Docs | Model methodology, scenario outputs | CONFIDENTIAL — IP | Permanent | SG, UK | Risk SA |
| Audit Logs | Document access, modification events | RESTRICTED — Audit | Permanent / 10 yr minimum | SG (primary) | Platform Admin |
| System Metadata | Document metadata, tags, versions | INTERNAL | Matches document retention | Follows document residency | Platform Admin |

## 4.2  Data Model — Core Entities

| Entity | Key Attributes | Relationships | Storage |
| --- | --- | --- | --- |
| Document | docId (UUID), lobId, documentType, fileName, mimeType, sizeBytes, createdAt, createdBy, status, currentVersionId | 1 Document → N Versions; 1 Document → N AuditEvents; N Documents → 1 LOBBucket | RDS PostgreSQL |
| DocumentVersion | versionId (UUID), docId, versionNumber, s3Key, sha256, sizeBytes, createdAt, createdBy, comment | N:1 → Document; 1 Version → 1 S3 Object | RDS (metadata) + S3 (binary) |
| DocumentMetadata | metaId, docId, key (text), value (text), source (system/user) | N:1 → Document; extensible key-value model for LOB-specific tags | RDS PostgreSQL (JSONB column) |
| LOBBucket | lobId (text), bucketName (S3), retentionPolicyId, region, encryptionKeyId | 1 LOBBucket → N Documents; 1 LOBBucket → 1 RetentionPolicy | RDS PostgreSQL |
| RetentionPolicy | policyId, lobId, documentType, retentionDays, disposalMethod (DELETE/ARCHIVE), legalHoldCapable | 1 Policy → N LOBBuckets/Types | RDS PostgreSQL |
| AccessGrant | grantId, granteeId (userId or serviceId), lobId, documentType, scope (read/write/delete/admin), expiresAt | N:M — User ↔ LOBBucket via grant | RDS PostgreSQL |
| AuditEvent | eventId (UUID), docId, versionId, eventType, actorId, actorLob, ipAddress, timestamp, details (JSONB) | N:1 → Document (append-only) | Append-only RDS partition + Kinesis archive |
| LegalHold | holdId, docId, reason, appliedBy, appliedAt, releasedAt | N:N → Document; overrides RetentionPolicy disposal | RDS PostgreSQL |

### Data Lifecycle Policy

| Stage | Description | Trigger | Action |
| --- | --- | --- | --- |
| Active | Document is current; all operations permitted | Upload / version creation | Store in S3 Standard; metadata in RDS active partition |
| Archived | Document past primary retention period; read-only | Retention timer expired (configurable per LOB) | Move to S3 Glacier Instant Retrieval; metadata flagged archived |
| Legal Hold | Document under legal or regulatory hold — cannot be deleted | Legal team applies hold via admin API | Block all disposal actions; flag in AuditEvent; override retention |
| Pending Disposal | Document scheduled for deletion after retention period + hold check | Retention service lifecycle job (nightly) | Notify LOB owner; 30-day grace period; then disposition |
| Disposed | Document permanently deleted per retention policy | After grace period + legal hold confirmation | S3 object deleted; metadata tombstoned (not purged); audit record permanent |

### Data Architecture ADRs

| ADR ID | Title | Decision | Rationale | Status |
| --- | --- | --- | --- | --- |
| ADR-DATA-01 | PostgreSQL JSONB for Metadata | Store extensible document metadata as JSONB in PostgreSQL rather than EAV or separate schema per LOB | JSONB supports indexing on arbitrary keys; avoids schema migration per LOB; query-able; compatible with OpenSearch sync | ACCEPTED |
| ADR-DATA-02 | S3 Versioning Enabled | Enable native S3 versioning on all LOB buckets in addition to application-level versioning | Defense in depth — S3 versioning prevents accidental permanent deletion; application versioning provides semantic version history to users | ACCEPTED |
| ADR-DATA-03 | Append-Only Audit Log | Audit events written to append-only PostgreSQL partition (INSERT only; no UPDATE/DELETE); replicated to Kinesis for SIEM | Regulatory requirement for tamper-evident audit trail; append-only model enforced at DB level via row-level security | ACCEPTED |
| ADR-DATA-04 | Metadata-Only Retention Tombstoning | On document disposal, delete S3 object but retain metadata record with status=DISPOSED and tombstone timestamp | Auditors need to see what documents existed and when they were disposed; metadata is low cost; binary deletion meets GDPR right-to-erasure for PII | ACCEPTED |

### RAID Log — Data Domain

| ID | Type | Description | Impact | Action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| RAID-DATA-R01 | RISK | GDPR right-to-erasure for KYC PII stored as document metadata in JSONB — PII may persist after document disposal | HIGH — regulatory non-compliance risk | PII fields identified and flagged in metadata schema; disposal job must null-out PII fields before tombstoning. Design in progress. | Data Arch + Legal | OPEN |
| RAID-DATA-A01 | ASSUMPTION | Each LOB will provide a signed Data Classification Register before onboarding | HIGH — affects bucket policy and encryption key assignment | Template provided; 5 of 7 LOBs submitted. Trade Finance and Risk pending. | LOB SAs | IN REVIEW |
| RAID-DATA-D01 | DEPENDENCY | OpenSearch metadata sync depends on CDC (Change Data Capture) pipeline from RDS — Debezium configuration pending | MEDIUM — search will not reflect latest metadata until CDC is live | Debezium PoC completed; production config in Sprint 6 | Data Eng | IN PROGRESS |

# 5. Infrastructure Architecture

5.1 Infrastructure Overview

EDMS is deployed on AWS in two regions: ap-southeast-1 (Singapore — primary) and ap-southeast-2 (Sydney — DR). All services run on Amazon EKS (Elastic Kubernetes Service). Data residency constraints for IN and HK LOBs are satisfied via S3 bucket region pinning and CloudFront geo-restriction policies.

### Environment Topology

| Environment | Region | Purpose | EKS Node Count | RDS Config |
| --- | --- | --- | --- | --- |
| Production (Primary) | ap-southeast-1 (SG) | Live production — all LOBs | 6 × m6i.2xlarge (auto-scale to 20) | db.r7g.2xlarge Multi-AZ; 1 read replica |
| Production (DR) | ap-southeast-2 (SY) | Warm standby DR; promoted on failover | 3 × m6i.2xlarge (auto-scale to 20) | db.r7g.xlarge; cross-region read replica |
| Staging | ap-southeast-1 (SG) | Pre-production integration testing | 3 × m6i.xlarge | db.r7g.large Single-AZ |
| UAT | ap-southeast-1 (SG) | User acceptance testing per LOB | 2 × m6i.large | db.r7g.medium Single-AZ |
| Development | ap-southeast-1 (SG) | Developer sandbox | 2 × t3.medium | db.t3.medium Single-AZ |
| CI/CD (Build) | ap-southeast-1 (SG) | CI/CD pipeline runners (GitHub Actions) | Ephemeral EKS nodes | None (mocked) |

### Compute & Storage Capacity Model

| Component | Y1 Capacity | Y2 Capacity | Y3 Capacity | Scaling Model |
| --- | --- | --- | --- | --- |
| S3 Document Storage | 5M docs / ~2 TB | 12M docs / ~5 TB | 30M docs / ~15 TB | Unlimited (pay-as-go) |
| RDS PostgreSQL Storage | 500 GB | 1 TB | 2.5 TB | Storage auto-scaling enabled |
| EKS Nodes (API/Ingestion) | 6 nodes, 16 vCPU | 10 nodes, 32 vCPU | 20 nodes, 64 vCPU | Cluster Autoscaler + Karpenter |
| OpenSearch Domain | 3 × r6g.large.search | 3 × r6g.xlarge.search | 6 × r6g.2xlarge.search | Manual scaling; automation in roadmap |
| EKS Nodes (Search) | 2 dedicated nodes | 3 dedicated nodes | 4 dedicated nodes | Dedicated node group |
| Kinesis Firehose (Audit) | 10 MB/s stream | 20 MB/s stream | 50 MB/s stream | Automatic shard scaling |

### Security Controls — Infrastructure Layer

| Control | Implementation | Standard | Verified? |
| --- | --- | --- | --- |
| Network Segmentation | VPC with private subnets for all services; public subnet for ALB only; no direct internet access to EKS nodes | CIS AWS Benchmark | ✅ Yes |
| Security Groups | Least-privilege SGs per service; ingestion services only accept traffic from ALB; DB SG only accepts from EKS worker SG | CIS AWS Benchmark | ✅ Yes |
| TLS in Transit | TLS 1.3 enforced on all ALB listeners; internal service mesh (Istio mTLS) for pod-to-pod | Bank Security Standard v3.1 | ✅ Yes |
| Encryption at Rest | S3 SSE-KMS (customer-managed CMK per LOB bucket); RDS storage encryption enabled; EBS volumes encrypted | Bank Security Standard v3.1 | ✅ Yes |
| Key Management | AWS KMS CMKs per LOB; key rotation every 12 months; no plaintext key material in code or config | Bank Security Standard v3.1 | ✅ Yes |
| IAM Least Privilege | EKS service accounts with IRSA (IAM Roles for Service Accounts); no wildcard IAM policies | CIS AWS Benchmark | ✅ Yes |
| VAPT | Annual VAPT by approved vendor; last scan: N/A (pre-production) — BLOCKER: must submit before launch | Bank Security Standard v3.1 | ⚠️ NOT YET — BLOCKER |
| Container Image Scanning | AWS ECR image scanning on push; CRITICAL/HIGH vulnerabilities block pipeline | DevSecOps Standard | ✅ Yes |
| CloudTrail / AWS Config | All API calls logged to CloudTrail; Config rules for drift detection | Bank Audit Standard | ✅ Yes |
| DDoS Protection | AWS Shield Standard on ALB; WAF rules for OWASP Top 10; rate limiting via API Gateway | Bank Security Standard v3.1 | ✅ Yes |

### Platform Lifecycle Register

| Platform Component | Current Version | EOS Date | Upgrade Target | Action Required |
| --- | --- | --- | --- | --- |
| Amazon EKS | 1.29 | Nov 2025 | EKS 1.30 (target), 1.31 (LTS) | ⚠️ UPGRADE NEEDED before Nov 2025 |
| Amazon RDS PostgreSQL | 16.2 | Feb 2028 | PostgreSQL 17 (when available on RDS) | Monitor — no action now |
| OpenSearch | 2.13 | Active | 2.x stream maintained | Monitor |
| Istio Service Mesh | 1.21 | Active | 1.22 (quarterly cadence) | Plan upgrade in Q2 2026 |
| ArgoCD (GitOps) | 2.10 | Active | Track minor releases | No action |
| GitHub Actions Runners | Managed by GitHub | N/A | N/A | No action |
| IBM MQ Client | 9.3 | Dec 2025 | 9.4 | ⚠️ CRITICAL — upgrade by Oct 2025 |

### HA & DR Configuration

| Dimension | Specification | How Achieved |
| --- | --- | --- |
| Availability Target | 99.95% (Four 9s+) | Multi-AZ RDS; EKS multi-AZ node groups; S3 11-nines durability; ALB multi-AZ |
| RPO | ≤ 1 hour | RDS automated backups every 5 min (PITR); Cross-region RDS read replica (async ~30s lag); S3 cross-region replication |
| RTO | ≤ 4 hours | DR EKS cluster warm-standby; RDS failover to cross-region replica; DNS failover via Route53 health checks |
| DR Failover Process | Documented runbook (INFRA-RB-001) | Route53 failover record; manual trigger or automated via CloudWatch alarm → Lambda |
| Backup Schedule | Daily full + 5-min incremental (RDS); S3 versioning + replication (continuous) | AWS Backup plan; S3 replication rules |
| DR Test Frequency | Annual (mandatory); quarterly smoke test | DR drill scheduled Q3 2026 — not yet executed ⚠️ |

### Infrastructure ADRs

| ADR ID | Title | Decision | Rationale | Status |
| --- | --- | --- | --- | --- |
| ADR-INFRA-01 | AWS Multi-Region DR | Primary: ap-southeast-1 (SG); DR: ap-southeast-2 (SY). Warm standby model. | RBI data localisation requirement mandates SG as primary; Sydney satisfies DR without leaving APAC. Warm standby balances cost vs. RTO 4h target. | ACCEPTED |
| ADR-INFRA-02 | EKS 1.29 → 1.30 Upgrade | Upgrade EKS from 1.29 to 1.30 before Nov 2025 EOS; plan migration to 1.31 LTS stream | Security patches cease on EOS; running unsupported EKS version violates Bank Security Standard v3.1 | OPEN — ACTION REQUIRED |
| ADR-INFRA-03 | Per-LOB KMS CMK | Each LOB bucket uses a separate AWS KMS Customer Managed Key | LOB data isolation; enables individual LOB key rotation without cross-LOB impact; supports regulatory decommission (key deletion = data disposal) | ACCEPTED |
| ADR-INFRA-04 | IaC via AWS CDK (TypeScript) | All infrastructure provisioned via AWS CDK TypeScript; no manual console changes | Reproducible environments; version-controlled infrastructure; CDK on approved IaC stack | ACCEPTED |

### RAID Log — Infrastructure Domain

| ID | Type | Description | Impact | Action | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| RAID-INFRA-R01 | RISK | EKS 1.29 EOS Nov 2025 — upgrade not yet started | CRITICAL — unsupported platform violates security policy | Upgrade to EKS 1.30 by Oct 2025; schedule infra window | Infra Lead | OPEN — BLOCKER |
| RAID-INFRA-R02 | RISK | VAPT not completed for production environment — pre-production only | HIGH — VAPT required before production launch | Book VAPT with approved vendor; target Aug 2026; results required before go-live | Security Team | OPEN — BLOCKER |
| RAID-INFRA-R03 | RISK | DR test never executed — only designed | MEDIUM — DR runbook untested; RTO may not be achievable | DR drill scheduled Q3 2026; must complete before production go-live | Infra Lead | OPEN |
| RAID-INFRA-A01 | ASSUMPTION | AWS ap-southeast-1 has sufficient capacity for burst to 20 EKS nodes | MEDIUM — capacity reservation recommended | Request AWS capacity reservation for m6i.2xlarge in SG region | Cloud Ops | IN REVIEW |

# 6. Security Architecture

⚠️ SECURITY IS A MANDATORY GREEN DOMAIN — Red findings block approval

### Authentication & Authorisation Model

| Actor | Auth Method | Token Type | Scope Assignment |
| --- | --- | --- | --- |
| End Users (LOB Staff) | SAML 2.0 SSO → AWS Cognito → JWT | JWT (15 min TTL; refresh 8h) | Roles: edms-reader, edms-writer, edms-deleter, edms-admin — per LOB |
| LOB Backend Services (M2M) | OAuth2 Client Credentials → JWT | JWT (1h TTL) | Service scopes: edms:read, edms:write, edms:delete per LOB service account |
| SFTP Clients | SSH public key certificate (90-day rotation) | N/A | Scoped to /inbound/{lobId}/ directory only |
| MQ Consumer (internal) | IAM Role (IRSA on EKS) | AWS STS session token | S3 put access to LOB bucket only; RDS write to metadata table |
| Admin Users (EA/IT) | MFA + SAML SSO → Cognito → JWT | JWT (15 min TTL) | edms:superadmin — all LOBs; break-glass account with full audit trail |
| Audit Service | IAM Role (IRSA) | AWS STS session token | Append-only access to audit table; Kinesis put access |

### RBAC Matrix

| Role | Upload Doc | Download Doc | Search | Delete | Manage Metadata | View Audit | Manage Policies |
| --- | --- | --- | --- | --- | --- | --- | --- |
| edms-reader (LOB) | ❌ | ✅ own LOB only | ✅ own LOB only | ❌ | ❌ | ❌ | ❌ |
| edms-writer (LOB) | ✅ own LOB | ✅ own LOB only | ✅ own LOB only | ❌ | ✅ own LOB | ❌ | ❌ |
| edms-deleter (LOB) | ✅ own LOB | ✅ own LOB only | ✅ own LOB only | ✅ soft-delete own LOB | ✅ own LOB | ❌ | ❌ |
| edms-admin (LOB) | ✅ own LOB | ✅ own LOB only | ✅ own LOB only | ✅ own LOB | ✅ own LOB | ✅ own LOB | ✅ own LOB policies |
| edms-superadmin | ✅ all LOBs | ✅ all LOBs | ✅ all LOBs | ✅ all LOBs | ✅ all LOBs | ✅ all LOBs | ✅ all LOBs |
| edms-auditor | ❌ | ❌ | ✅ metadata only | ❌ | ❌ | ✅ all LOBs | ❌ |
| Service Account (M2M) | ✅ configured LOBs | ✅ configured LOBs | ✅ configured LOBs | Per grant | Per grant | ❌ | ❌ |

### Security Controls Checklist

| Control Area | Requirement | Status | Evidence / Gap |
| --- | --- | --- | --- |
| AuthN | JWT with short TTL (< 1h for user, < 1h for M2M) | ✅ COMPLIANT | Cognito configured: user JWT 15 min, M2M 1h |
| AuthZ | RBAC enforced at API Gateway + service layer | ✅ COMPLIANT | API Gateway Lambda authorizer; service-level LOB checks |
| Encryption in Transit | TLS 1.3 minimum on all endpoints | ✅ COMPLIANT | ALB policy: TLSv1.3 only; Istio mTLS internal |
| Encryption at Rest | AES-256 KMS encryption on S3 and RDS | ✅ COMPLIANT | S3 SSE-KMS CMK per LOB; RDS storage encryption enabled |
| Key Management | AWS KMS CMK; no secrets in code; rotation policy | ✅ COMPLIANT | KMS CMKs provisioned; rotation every 12 months; AWS Secrets Manager for app secrets |
| VAPT | Annual VAPT by bank-approved vendor before production | 🔴 RED — BLOCKER | VAPT NOT SUBMITTED. Platform is pre-production. Must be completed before launch. See BLK-SEC-01. |
| RBAC Model Completeness | All service accounts must have RBAC grant defined | ⚠️ AMBER | 3 of 12 service accounts missing LOB scope in IAM policy — partial. See SEC-F01. |
| Secrets Management | No secrets in code, config files, or environment vars | ✅ COMPLIANT | All secrets in AWS Secrets Manager; scanned in CI/CD (TruffleHog) |
| Dependency CVE Scanning | No CRITICAL CVEs in deployed images | ✅ COMPLIANT | ECR scan: 0 CRITICAL, 2 HIGH (tracked in backlog with mitigations) |
| Logging & Monitoring | All auth events logged to SIEM; anomaly alerts configured | ⚠️ AMBER | CloudTrail → Splunk pipeline configured. Auth anomaly alerting rules not yet created in SIEM. |
| Regulatory Compliance | GDPR, RBI data localisation, MAS | ⚠️ AMBER | Data localisation S3 bucket pinning implemented. PII disposal mechanism in EDMS not yet certified by DPO. |
| Integration Security | All integration channels authenticated and encrypted | ✅ COMPLIANT | REST: JWT. SFTP: SSH cert. MQ: TLS + AES-256 payload. Webhook: HMAC. |

🔴 BLOCKER BLK-SEC-01: VAPT Evidence Not Submitted VAPT has not been conducted for the EDMS production environment. The platform is in pre-production and a VAPT must be completed by an approved vendor before the ARB can approve production launch. This is a mandatory requirement under Bank Security Standard v3.1, Section 4.2. Without VAPT evidence, the Security domain is RED and the platform receives an Approve with Conditions decision at best. VAPT results must be GREEN before conditional approval can be closed. Action: Book VAPT with approved vendor (CrowdStrike / Cobalt). Complete by 31-Jul-2026. Submit report to EA before conditional approval close.

### Security ADRs

| ADR ID | Title | Decision | Rationale | Status |
| --- | --- | --- | --- | --- |
| ADR-SEC-01 | Per-LOB Encryption Key Isolation | Separate KMS CMK per LOB; cross-LOB key sharing prohibited | Regulatory isolation; LOB decommission requires only key deletion, not data migration; meets RBI data isolation guidance | ACCEPTED |
| ADR-SEC-02 | JWT Over API Keys for REST Auth | OAuth2 JWT mandatory for all REST API consumers by Q3 2026; API keys permitted only during transition period with written EA approval | JWT provides auditable identity, short TTL, and scope enforcement; API keys are long-lived and harder to rotate. 3 legacy LOBs given transition window. | ACCEPTED — TRANSITION PERIOD |
| ADR-SEC-03 | Virus Scanning Mandatory Pre-Storage | No document stored without passing ClamAV virus scan; infected files quarantined and LOB notified | Shared platform risk — malicious document uploaded by one LOB could affect all consumers | ACCEPTED |

# 7. Engineering & DevSecOps

7.1 CI/CD Pipeline

| Stage | Tool | Gate Condition | Failure Action |
| --- | --- | --- | --- |
| Source Control | GitHub (github.com/bank-internal/edms) | PR requires ≥ 2 approvals; branch protection on main/release | Block merge |
| SAST | SonarQube + Semgrep | Quality Gate: 0 BLOCKER, 0 CRITICAL issues; coverage threshold ≥ 80% | ⚠️ NOT INTEGRATED in pipeline yet — Action required (DSOPS-A01) |
| Secret Scanning | TruffleHog | Zero secrets detected | Block pipeline; alert security team |
| Dependency Scan | OWASP Dependency-Check + Snyk | No CRITICAL CVEs in production dependencies | Block pipeline if CRITICAL; warn if HIGH |
| Unit Tests | pytest / Jest / JUnit | ≥ 80% line coverage per service | Block pipeline |
| Container Build | Docker / AWS CodeBuild | Image built and tagged with git SHA | Block pipeline |
| Image Scan | AWS ECR Image Scanning (Grype) | No CRITICAL vulnerabilities | Block pipeline if CRITICAL |
| Integration Tests | pytest + Testcontainers | All integration tests pass against real DB/S3 in isolated env | Block pipeline |
| Deploy to Staging | ArgoCD (GitOps) | Automated on merge to main branch | Roll back via ArgoCD |
| DAST | OWASP ZAP | No HIGH/CRITICAL findings on staging API endpoints | Block promotion to UAT — partially configured ⚠️ |
| Deploy to UAT | ArgoCD + manual approval gate | Manual approval by LOB SA + EA signoff | Hold deployment |
| Performance Test | k6 load test suite | p95 < 3s upload; p95 < 2s retrieval; 0 errors at 500 concurrent users | Block production promotion |
| Deploy to Production | ArgoCD + change management ticket | Change board approval; deployment window 22:00-04:00 SGT | Roll back via ArgoCD |

### DevOps Metrics (Current State)

| Metric | Current Value | Target | Status |
| --- | --- | --- | --- |
| Deployment Frequency | 2/week (staging); 1/sprint (production) | Daily (staging); 1/week (production) | ⚠️ On track for target |
| Lead Time for Changes | ~4 days SA → production | < 3 days | ⚠️ Slightly above target |
| Change Failure Rate | 3% (staging); 0% (production — pre-launch) | < 5% | ✅ Within target |
| MTTR (staging) | ~45 minutes | < 1 hour | ✅ Within target |
| Unit Test Coverage | 82% average across services | ≥ 80% | ✅ Met |
| SAST Integration | Not yet integrated in pipeline | Before production launch | 🔴 GAP — Action required |
| DAST Coverage | Staging only; partial endpoint coverage (60%) | 100% production API endpoints | ⚠️ Partial |
| 12-Factor Compliance | 10 of 12 factors compliant (Config and Logs pending) | 12/12 | ⚠️ 2 factors pending |

### Software Quality Metrics

| Service | Unit Test Coverage | SAST Issues (Open) | Code Review Mandatory? | LLD Reviewed? |
| --- | --- | --- | --- | --- |
| Document Ingestion Service | 85% | 2 MEDIUM (backlog) | ✅ Yes | ✅ Yes |
| Document Storage Service | 88% | 0 | ✅ Yes | ✅ Yes |
| Metadata Service | 79% ⚠️ | 1 HIGH (tracked) | ✅ Yes | ⚠️ In progress |
| Search Service | 83% | 0 | ✅ Yes | ✅ Yes |
| Retention Service | 76% ⚠️ | 3 MEDIUM (backlog) | ✅ Yes | ⚠️ Pending |
| MQ Consumer Service | 81% | 0 | ✅ Yes | ✅ Yes |
| Audit Service (Go) | 91% | 0 | ✅ Yes | ✅ Yes |
| Notification Service | 78% ⚠️ | 1 MEDIUM (backlog) | ✅ Yes | ⚠️ In progress |
| UI Portal | 72% ⚠️ | 1 LOW | ✅ Yes | ✅ Yes |

⚠️ Services with coverage < 80%: Metadata Service (79%), Retention Service (76%), Notification Service (78%), UI Portal (72%). These must reach 80% before production. Action owners assigned per sprint backlog.

### Threat Model Summary

| Threat | STRIDE Category | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Unauthorised cross-LOB document access | E — Elevation of Privilege | MEDIUM | HIGH | RBAC enforced at API + storage; per-LOB bucket policies; audit logging of all access |
| Malicious document upload (malware) | T — Tampering | MEDIUM | HIGH | ClamAV virus scan; file type validation (whitelist); MIME sniffing |
| Credential theft / JWT forgery | S — Spoofing | LOW | CRITICAL | Short JWT TTL (15 min); RS256 signing; Cognito managed keys; no symmetric JWT |
| Bulk data exfiltration via export API | I — Information Disclosure | LOW | HIGH | Export API requires edms:read scope; rate limited; audit logged; S3 presigned URL TTL 15 min |
| DDoS on ingestion endpoint | D — Denial of Service | MEDIUM | MEDIUM | AWS Shield Standard; WAF rate rules; API Gateway throttling; auto-scaling |
| Insider threat — admin privilege abuse | R — Repudiation | LOW | HIGH | Immutable audit log; break-glass admin account with full logging; MFA mandatory for admin |
| Data residency violation via replication | I — Information Disclosure | LOW | HIGH | S3 replication rules pinned to allowed regions; AWS Config rule monitors bucket region |

### DevSecOps ADRs

| ADR ID | Title | Decision | Rationale | Status |
| --- | --- | --- | --- | --- |
| ADR-DSOPS-01 | SAST Integration in CI Pipeline | SonarQube + Semgrep integrated as mandatory pipeline gates before any deploy to staging | Security shift-left; catch vulnerabilities before deployment. Currently missing — ADR documents the remediation decision. | OPEN — ACTION REQUIRED |
| ADR-DSOPS-02 | GitOps via ArgoCD | All deployments via ArgoCD GitOps; no ad-hoc kubectl apply or console changes | Reproducible, auditable deployments; ArgoCD sync status = source of truth for infra state | ACCEPTED |
| ADR-DSOPS-03 | Semantic Versioning for All Services | All services versioned with semantic versioning (major.minor.patch); Docker images tagged with git SHA + semver | Traceable deployments; rollback capability; API versioning alignment | ACCEPTED |

### Test Plans Summary

| Test Type | Tool | Coverage Target | Frequency | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| Unit Tests | pytest / Jest / JUnit | ≥ 80% per service | Every commit | Dev Leads | ✅ Active (most services) |
| Integration Tests | pytest + Testcontainers | All critical flows | Every PR merge | Dev Leads | ✅ Active |
| Contract Tests | Pact | All API consumer/provider contracts | Every PR merge | Integration Arch | ⚠️ Planned — not yet implemented |
| Performance / Load Tests | k6 | 500 concurrent, p95 SLO | Weekly on staging | DevOps Lead | ✅ Active |
| Security Tests (DAST) | OWASP ZAP | All production API endpoints | Weekly on staging | Security Team | ⚠️ Partial (60% coverage) |
| Chaos Engineering | AWS FIS | S3 failure, RDS failover, pod kill | Monthly | SRE Lead | ⚠️ Planned — Q2 2026 |
| DR Test | Manual runbook | Full DR failover to Sydney | Annual | Infra Lead | ⚠️ Scheduled Q3 2026 — not yet run |
| Accessibility (UI) | axe-core | WCAG 2.1 AA | Per UI release | Frontend Dev | ✅ Active |

# 8. NFR Scorecard

8.1 Quality of Service Assessment

| NFR Category | Score | Evidence Provided | Gaps Identified | Mitigating Condition | RAG |
| --- | --- | --- | --- | --- | --- |
| Scalability & Performance | 3/5 | Load test: 500 concurrent, p95 < 2.5s upload / < 1.8s retrieval. Auto-scaling config verified. | Peak load (2000 concurrent users at year-end processing) not tested. No long-running job profiling. | Re-run load test at 2000 concurrent before production; add long-running job test suite | AMBER ● |
| HA & Resilience | 3/5 | Multi-AZ RDS; S3 multi-AZ; EKS node groups across 3 AZs. Failover test in staging completed. | DR never tested in production-like environment. Circuit breakers incomplete (RDS path missing). Cache sync untested. | Complete circuit breakers by Sprint 7; execute DR drill Q3 2026 | AMBER ● |
| Security NFRs | 1/5 🔴 | TLS 1.3; KMS CMK per LOB; RBAC model; JWT auth; secrets in AWS Secrets Manager. | VAPT not completed. 3 service accounts missing RBAC scope. SIEM auth anomaly alerts not configured. PII disposal not DPO-certified. | BLOCKER — VAPT must be submitted before production approval. RBAC gaps and SIEM alerts must be remediated pre-launch. | RED ● |
| DevSecOps Quality | 3/5 | CI/CD pipeline active; ArgoCD GitOps; secret scanning; dependency scan; unit tests ≥ 80% (most services). | SAST not integrated in pipeline. DAST at 60% coverage. 4 services below 80% unit test coverage. Contract tests not implemented. | Integrate SAST (SonarQube) and raise DAST coverage to 100% before production; test coverage remediation in Sprint 8 | AMBER ● |
| Engineering Excellence | 3/5 | LLD reviews complete for 7 of 9 services; code reviews mandatory; defect tracking via Jira. | 2 services (Metadata, Retention) LLD reviews in progress. Performance test not at year-end load profile. Chaos engineering not yet active. | Complete outstanding LLD reviews; run year-end load profile test; start chaos engineering in Q2 2026 | AMBER ● |

# 9. Consolidated Action Register

| ID | Domain | Action | Owner | Due Date | Status | Verification |
| --- | --- | --- | --- | --- | --- | --- |
| ACT-01 | Security | Complete VAPT by approved vendor — submit report to EA. BLOCKER for production launch. | Security Team + SA | 31-Jul-2026 | OPEN | VAPT report reviewed by EA in ARB portal |
| ACT-02 | Security | Remediate 3 service accounts missing RBAC scope in IAM policies | IAM Lead + Dev Team | 30-May-2026 | OPEN | Updated IAM policy document reviewed by EA |
| ACT-03 | Security | Create SIEM auth anomaly alerting rules in Splunk for EDMS | Security Ops | 15-Jun-2026 | OPEN | Splunk dashboard + alert rules screenshot |
| ACT-04 | Security / Data | DPO certification of PII disposal mechanism in EDMS metadata tombstoning process | DPO + Data Arch | 30-Jun-2026 | OPEN | DPO sign-off document submitted to EA |
| ACT-05 | Application | Upgrade IBM MQ client from 9.3 to 9.4 | Integration Arch + Dev | 30-Sep-2025 | OPEN | Verified in staging; release notes attached |
| ACT-06 | Application | Complete circuit breaker implementation on RDS and OpenSearch paths | Dev Lead | 30-May-2026 | OPEN | Code review + integration test results |
| ACT-07 | Infrastructure | Upgrade EKS from 1.29 to 1.30 before EOS Nov 2025 | Infra Lead | 31-Oct-2025 | OPEN | EKS cluster version verified in AWS Console |
| ACT-08 | DevSecOps | Integrate SonarQube SAST into CI/CD pipeline as mandatory gate | DevSecOps Lead | 31-May-2026 | OPEN | Pipeline screenshot + SAST results with pass gate |
| ACT-09 | DevSecOps | Increase DAST (OWASP ZAP) coverage from 60% to 100% of production API endpoints | Security Team | 30-Jun-2026 | OPEN | ZAP scan report showing 100% endpoint coverage |
| ACT-10 | DevSecOps | Raise unit test coverage to ≥ 80% for Metadata, Retention, Notification services, UI Portal | Dev Leads | 15-Jun-2026 | OPEN | SonarQube coverage report per service |
| ACT-11 | Infrastructure | Execute DR drill for ap-southeast-2 failover; document results vs. RTO/RPO targets | Infra Lead + SRE | 30-Sep-2026 | OPEN | DR test report reviewed by EA; RTO/RPO achieved |
| ACT-12 | Integration | Handle oversize MQ messages (> 10MB) in consumer — redirect to API upload path | Integration Arch | 15-Jun-2026 | OPEN | Integration test with 50MB payload via MQ channel |
| ACT-13 | Application | Submit Golang for bank tech stack approval or document fallback design in Python | EA + Dev Lead | 30-Jun-2026 | OPEN | Stack approval email or fallback ADR updated |
| ACT-14 | Data | Resolve GDPR PII disposal in JSONB metadata — null-out PII fields on tombstone | Data Arch + Legal | 30-Jun-2026 | OPEN | Updated disposal logic reviewed + DPO sign-off |

# 10. EA Review, Annotations & Approval

EA Review Portal — Human-in-the-Loop Gate 2

| Field | Value |
| --- | --- |
| Assigned Enterprise Architect | Priya Sharma · EA, Digital Infrastructure |
| EA Review Date | To be completed |
| EA Decision | ☐ Accept all agent recommendations ☐ Accept with overrides ☐ Send back for rework |
| Recommended Decision (Agent) | ⚠️ APPROVE WITH CONDITIONS — Security BLOCKER (VAPT); 4 Amber domains; 14 time-bound actions |

### EA Override Opportunities

The following agent recommendations are areas where the EA may wish to exercise override judgment based on business context or risk appetite:

| Override ID | Agent Recommendation | Basis for Potential Override | EA Override Decision | Override Rationale |
| --- | --- | --- | --- | --- |
| OVR-01 | Golang (ADR-APP-02) — WAIVER OPEN — Agent flagged as requiring stack approval within 90 days | EA may accept Golang immediately if stack approval process has already been initiated informally, or choose to accept the waiver given the specific performance case for the audit service | ☐ Accept as-is ☐ Extend waiver period ☐ Require Python fallback by date | [EA to complete] |
| OVR-02 | Security — RBAC: 3 service accounts missing scope — Agent scored as AMBER blocker condition | EA may downgrade to tracked action (not condition) if the 3 service accounts are non-production test accounts; or upgrade to BLOCKER if these are production service accounts | ☐ Accept AMBER with action ☐ Escalate to BLOCKER ☐ Accept as resolved | [EA to complete] |
| OVR-03 | EKS upgrade (INFRA-R01) — Agent flagged as CRITICAL / BLOCKER (EOS Nov 2025) | If infra team has confirmed EKS upgrade is in progress and will complete before EOS, EA may accept a time-bound condition rather than a hard blocker on ARB approval | ☐ Accept as tracked action ☐ Require completion before ARB ☐ Accept with confirmation letter | [EA to complete] |
| OVR-04 | DR Test (INFRA-R03) — Agent flagged MEDIUM risk; DR test not yet executed | EA may judge DR test schedule (Q3 2026) as acceptable given platform is not yet in production; could accept as post-launch condition | ☐ Accept Q3 2026 schedule ☐ Require before production ☐ Reduce to MEDIUM tracked action | [EA to complete] |
| OVR-05 | MAS compliance — Agent scored AMBER on regulatory certification (PII disposal) | If Compliance team has verbally confirmed DPO review is imminent, EA may accept as time-bound condition with June 2026 deadline | ☐ Accept time-bound condition ☐ Require DPO sign-off before ARB ☐ Accept with LOB sponsor letter | [EA to complete] |

| Field | Value |
| --- | --- |
| Override Summary | [EA to complete — list any agent decisions overridden, or 'None'] |
| Additional Conditions Added by EA | [EA to complete — any conditions not captured by the agent] |
| Rework Required? | ☐ No — proceed to ARB ☐ Yes — specify gaps to SA below |
| Rework Gaps (if applicable) | [EA to complete — specific items SA must address before EA re-reviews] |
| EA Sign-off | [EA signature / approval record in workflow system] |

# 11. ARB Agenda & Meeting Template

Standard 90-minute time-boxed ARB agenda for EDMS v1.0 review. Adjust to 120 minutes if EA adds cross-platform impact discussion.

| Time | Duration | Agenda Item & Presenter |
| --- | --- | --- |
| T+00 | 10 min | Welcome, context & agenda overview — EA (Priya Sharma) / ARB Chair |
| T+10 | 10 min | EDMS solution overview & business case — SA (Arjun Mehta) / LOB Sponsors |
| T+20 | 15 min | Architecture walk-through: multi-channel ingestion, storage, retrieval, versioning, multi-LOB tenancy — SA |
| T+35 | 10 min | Security findings & VAPT status — Security Architect / EA (highlight BLOCKER BLK-SEC-01) |
| T+45 | 15 min | Domain findings: Infra (EKS EOS), DevSecOps (SAST gap), Data (PII disposal) — EA / Domain Leads |
| T+60 | 10 min | ADR review: ADR-APP-02 (Golang waiver), ADR-BUS-01 (shared platform), ADR-INT-01 (multi-channel) — EA |
| T+70 | 15 min | Panel Q&A — time-boxed; chair manages queue; focus on VAPT, EKS upgrade, and RBAC gaps |
| T+85 | 5 min | Decision & action owner confirmation — ARB Chair. Expected: Approve with Conditions (14 actions). |

## Document Governance

This document is generated as an ARB architecture artifact package. All agent decisions, EA overrides, and audit trails are stored in the ARB Audit Log. Post-ARB: ADRs are written back to Confluence ADR space and CMDB within 24 hours of ARB closure. Conditional approvals remain open until all 14 actions are evidenced and EA-confirmed. Lessons learned are fed back to the Pre-ARB AI Agent knowledge base within 5 business days of ARB closure.

EDMS v1.0 Architecture Artifact Package  ·  Enterprise Architecture  ·  Internal — Restricted