ADR Register & Technology Debt Register Enterprise Document Management System — EDMS v1.0 Application Architecture — Architecture Decision Records / Tech Debt Internal — Restricted · ARB Ref: EARR-2026-0142

| Field | Value |
| --- | --- |
| Document ID | EDMS-APP-003 |
| Domain | Application Architecture |
| Solution | Enterprise Document Management System (EDMS) v1.0 |
| Author | Arjun Mehta · Platform SA |
| Version | v1.0 — For ARB Review |
| ARB Reference | EARR-2026-0142 |

# Part A — Architecture Decision Records (ADR Register)

This register consolidates all Architecture Decision Records (ADRs) across all domains for EDMS v1.0. Each ADR captures a significant design decision, the options considered, the decision made, the rationale, and the consequences. ADRs are written back to Confluence ADR space and CMDB post-ARB approval.

Business Domain ADRs

| ADR ID | Title | Context & Options | Decision | Rationale & Consequences | Owner | Target Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ADR-BUS-01 | Shared Multi-Tenant Platform Model | 7 LOBs have independent document stores. Options: (A) Single shared EDMS, (B) Per-LOB instances, (C) Federated API with separate stores. | Adopt Option A: single multi-tenant EDMS with LOB bucket partitioning. | Rationale: 25% TCO reduction; consistent policy enforcement; cross-LOB document reuse (KYC). Consequences: Shared platform failure affects all LOBs — mitigated by 99.95% HA design and multi-AZ deployment. | EA: Priya Sharma | ARB Approval | ACCEPTED |
| ADR-BUS-02 | Configurable Retention Policy Engine | Retention rules vary per LOB and document class. Options: (A) Configurable policy engine, (B) Hardcoded per LOB, (C) Manual process. | Adopt Option A: policy engine with LOB-specific rules configuration. | Rationale: Regulatory requirements vary by document type and jurisdiction; hardcoding creates risk on regulatory changes. Consequences: Added design complexity in Retention Service; compensated by flexibility. | Compliance Lead + EA | ARB Approval | ACCEPTED |
| ADR-BUS-03 | Cross-LOB Document Access — Deny by Default | KYC reuse requires cross-LOB access. Options: (A) Open access within platform, (B) Explicit AccessGrant required, (C) Physical copy per LOB. | Adopt Option B: explicit AccessGrant required; no implicit cross-LOB access. | Rationale: Regulatory requirement — KYC data may not be shared without consent and audit trail. Consequences: Trade Finance must request AccessGrant; adds process step but provides compliance evidence. | Legal + EA | ARB Approval | ACCEPTED |

Application Architecture ADRs

| ADR ID | Title | Context & Options | Decision | Rationale & Consequences | Owner | Target Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ADR-APP-01 | Microservices over Monolith | Platform serves 7 LOBs with different scale requirements. Options: (A) Microservices, (B) Modular monolith, (C) Mini-services. | Adopt microservices with independent deployment per service. | Rationale: Independent scaling (Search scales differently from Ingestion); LOB isolation; separate deployment cadence per service. Consequences: Operational complexity — mitigated by EKS, Istio, centralised observability. | SA: Arjun Mehta | Implemented | ACCEPTED |
| ADR-APP-02 | Golang for Audit Service (Waiver) | Audit Service handles 100K+ events/day append-only. Options: (A) Python FastAPI, (B) Go (Golang), (C) Java Spring Boot. | Adopt Go 1.22 with time-bound waiver. Submit Go for stack approval within 90 days. | Rationale: Go 40% lower latency, 60% lower memory vs Python in benchmarks for append-only write workloads. Consequences: Not on approved stack — waiver required. Fallback Python design documented. Stack approval expected May-2026. | EA + Dev Lead | 90 days post-ARB | WAIVER OPEN |
| ADR-APP-03 | React SPA for UI Portal | Frontend framework choice. Options: (A) React 18 SPA, (B) Angular, (C) Vue.js, (D) Server-side (Next.js). | Adopt React 18 SPA with TypeScript. | Rationale: React on bank approved frontend stack; CDN-cacheable static assets; decoupled deployment from API. Consequences: CORS and CSP headers required — configured in API Gateway. | Dev Lead | Implemented | ACCEPTED |
| ADR-APP-04 | ClamAV Virus Scanning Pre-Storage | Shared platform requires document safety controls. Options: (A) ClamAV inline scan, (B) Async scan post-upload, (C) No scan (consumer responsibility). | ClamAV mandatory inline scan before any S3 write. | Rationale: Post-upload async scan risks brief window where infected file is accessible. No-scan unacceptable for shared platform. Inline adds ~500ms — within 3s SLO. Consequences: 30s scan timeout maps to SCAN_FAILED status with alert. | Security Arch + SA | Implemented | ACCEPTED |
| ADR-APP-05 | Presigned URLs for Document Download | Document download delivery. Options: (A) S3 presigned URL (direct), (B) API proxy binary, (C) CloudFront signed URL. | Presigned S3 URL (TTL 15 min) returned to caller for direct download. | Rationale: No API bandwidth cost; lower latency; time-bound access control. Consequences: Requires S3 access from LOB network — confirmed with all 7 LOBs' network teams. | SA: Arjun Mehta | Implemented | ACCEPTED |

Integration Architecture ADRs

| ADR ID | Title | Context & Options | Decision | Rationale & Consequences | Owner | Target Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ADR-INT-01 | Multi-Channel Ingest | LOBs use different integration technologies. Options: (A) REST API only, (B) MQ only, (C) All channels (REST/MQ/SFTP/UI). | Support all 4 channels as first-class inbound paths. | Rationale: Trade Finance has MQ investment; Operations batch via SFTP; forcing single channel blocks 3 of 7 LOBs. Consequences: More surface area — each channel independently secured and monitored. | SA: Arjun Mehta | Implemented | ACCEPTED |
| ADR-INT-02 | Idempotency via SHA-256 | Prevent duplicate documents from MQ retries and SFTP re-drops. Options: (A) SHA-256 content hash, (B) Caller-supplied UUID, (C) No idempotency. | SHA-256 of document binary as idempotency key, all channels. | Rationale: SHA-256 is deterministic from content; naturally deduplicates identical re-uploads across channels without caller coordination. Consequences: Performance cost of hash computation (~10ms for 10MB) — acceptable. | SA + Dev Lead | Implemented | ACCEPTED |
| ADR-INT-03 | Presigned URLs for Downloads | See ADR-APP-05 | S3 presigned URL for download (integration perspective) | Same rationale as ADR-APP-05. Also: reduces load on API gateway for high-volume download LOBs. | SA: Arjun Mehta | Implemented | ACCEPTED |
| ADR-INT-04 | HMAC-SHA256 Signed Webhooks | Outbound notifications to LOBs. Options: (A) Unsigned HTTPS POST, (B) HMAC-SHA256 signed, (C) Mutual TLS. | HMAC-SHA256 per-LOB shared secret; secrets in AWS Secrets Manager. | Rationale: Mutual TLS requires certificate management for every LOB webhook receiver. HMAC-SHA256 is simpler and sufficient for LOB webhook authentication. Per-LOB secret enables independent rotation. Consequences: LOBs must implement signature verification — documented in integration guide. | SA + Security Arch | Implemented | ACCEPTED |
| ADR-INT-05 | CDC via Debezium for Search Sync | Search index consistency. Options: (A) Dual-write from Metadata Service, (B) Debezium CDC from RDS WAL, (C) Scheduled full re-index. | Debezium CDC from RDS WAL → Kafka → OpenSearch connector. | Rationale: Dual-write risks partial failure (DB written, index not). Scheduled re-index has too long a lag. CDC from WAL: RDS is source of truth; OpenSearch is derived; eventual consistency (avg 10s lag) acceptable for search. Consequences: Debezium operational complexity; Kafka required in stack. | Data Arch + SA | In Progress — Sprint 6 | ACCEPTED — IMPLEMENTING |

Data Architecture ADRs

| ADR ID | Title | Context & Options | Decision | Rationale & Consequences | Owner | Target Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ADR-DATA-01 | JSONB for Extensible Metadata | LOBs need LOB-specific metadata fields. Options: (A) PostgreSQL JSONB, (B) Entity-Attribute-Value (EAV) table, (C) Per-LOB schema. | PostgreSQL JSONB column for extensible metadata. | Rationale: JSONB indexed with GIN; avoids schema migration per LOB; query-able with operators; compatible with OpenSearch sync. EAV: query complexity. Per-LOB schema: migration overhead per new LOB. Consequences: No compile-time schema enforcement — mitigated by JSON Schema validation at API layer. | Data Arch | Implemented | ACCEPTED |
| ADR-DATA-02 | S3 Native Versioning + App Versioning | Document version management approach. Options: (A) Application versioning only, (B) S3 native versioning only, (C) Both. | Both: S3 versioning enabled AND application-level DocumentVersion entity. | Rationale: Defense-in-depth: S3 versioning prevents accidental permanent deletion by application bugs; application versioning provides semantic version history and user-visible version commentary. Consequences: Dual version management — reconciliation process documented. | Data Arch + SA | Implemented | ACCEPTED |
| ADR-DATA-03 | Append-Only Audit Log | Audit trail tamper-resistance. Options: (A) Mutable audit table (UPDATE/DELETE allowed), (B) Append-only RDS partition + Kinesis, (C) External immutable log store. | Append-only PostgreSQL partition (INSERT only enforced via RLS) + Kinesis Firehose replication. | Rationale: Regulatory requirement for tamper-evident trail. Row-level security (RLS) policy on audit table: INSERT permitted, UPDATE/DELETE blocked at DB level. Kinesis provides second immutable copy in SIEM. Consequences: Audit table grows unbounded — partitioned by month; archived to S3 Glacier after 2 years. | Data Arch + Security | Implemented | ACCEPTED |
| ADR-DATA-04 | Metadata Tombstoning on Disposal | Document disposal design for GDPR. Options: (A) Delete both S3 and metadata, (B) Delete S3 only; tombstone metadata, (C) Archive both to cold storage. | Delete S3 binary object; tombstone metadata record (status=DISPOSED, PII fields nulled). | Rationale: GDPR right-to-erasure met by S3 deletion. Auditors need evidence that document existed and when disposed — served by metadata tombstone. PII fields must be nulled in metadata to fully satisfy GDPR. Consequences: DPO certification required before production. Data Arch + Legal to confirm null-out logic. | Data Arch + Legal + DPO | Before production | IN PROGRESS — DPO cert pending |

Infrastructure & Security ADRs

| ADR ID | Title | Context & Options | Decision | Rationale & Consequences | Owner | Target Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ADR-INFRA-01 | AWS Multi-Region DR (SG Primary / SY DR) | DR region selection. Options: (A) SG primary + AU-SY DR, (B) SG primary + EU-IE DR, (C) Single region. | ap-southeast-1 (SG) primary; ap-southeast-2 (Sydney) warm standby DR. | Rationale: RBI data localisation mandates SG as primary. Sydney satisfies DR without leaving APAC. Warm standby balances cost vs. 4h RTO. Active-active exceeds cost envelope. Consequences: 30s-60s replication lag to DR; RPO 1h via RDS PITR meets requirement. | Infra Lead + EA | Implemented | ACCEPTED |
| ADR-INFRA-02 | Per-LOB KMS Customer Managed Key | Encryption key isolation. Options: (A) One shared KMS key, (B) Per-LOB CMK, (C) Per-document CMK. | Separate AWS KMS CMK per LOB; cross-LOB key sharing prohibited. | Rationale: Regulatory isolation; LOB decommission requires only key deletion (no data migration); supports RBI/MAS regulatory enquiry isolation. Consequences: 7 CMKs initially; management overhead mitigated by AWS KMS auto-rotation (annual) and IaC-managed provisioning. | Infra Lead + Security | Implemented | ACCEPTED |
| ADR-INFRA-03 | AWS CDK TypeScript for all IaC | IaC tooling. Options: (A) AWS CDK TypeScript, (B) Terraform, (C) CloudFormation direct. | AWS CDK TypeScript v2 for all infrastructure provisioning. | Rationale: CDK on bank's approved IaC stack; TypeScript provides type safety; CDK constructs abstract CloudFormation complexity; reproducible environments. Consequences: CDK learning curve for new engineers — mitigated by internal CDK training programme. | Infra Lead | Implemented | ACCEPTED |
| ADR-SEC-01 | JWT over API Keys for REST Auth | API authentication. Options: (A) API keys (long-lived), (B) OAuth2 JWT, (C) Mutual TLS. | OAuth2 JWT mandatory; API keys permitted only during transition period (3 LOBs) with EA approval until Jun-2026. | Rationale: JWT: short TTL (15 min), auditable identity, scope enforcement. API keys: long-lived, hard to rotate, no per-call identity. mTLS: excessive certificate management overhead. Consequences: 3 legacy LOBs in API key transition — higher risk; managed via dedicated monitoring. | EA + Security Arch | Jun-2026 (full JWT) | ACCEPTED — TRANSITION |
| ADR-SEC-02 | Virus Scanning as Platform Control | ClamAV responsibility. Options: (A) Platform-level mandatory scan, (B) LOB opt-in scan, (C) Consumer-side validation. | Platform-level ClamAV scan mandatory for all uploads, all channels. | Rationale: Shared multi-LOB platform: one infected document accessible by all LOBs. Platform-level control is the only way to enforce consistently. Consequences: ~500ms added to upload path — within 3s SLO. | Security Arch + SA | Implemented | ACCEPTED |

# Part B — Technology Debt Register

This register tracks all known technology debt items for EDMS v1.0 — EOS/EoL platforms, pending upgrades, license concerns, and documented deviations. Each item has an owner, target remediation date, and impact if not addressed.

| TD ID | Component | Type | Current Version | Issue | EOS / Risk Date | Target Version | Impact if Not Addressed | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TD-001 | Amazon EKS | Platform Upgrade | 1.29 | EKS 1.29 reaches end-of-support November 2025. Security patches cease. Violates Bank Security Standard v3.1. | Nov 2025 | EKS 1.30 (then 1.31 LTS stream) | CRITICAL — Unsupported container orchestration in production. Security patch gap. Regulatory finding likely. | Infra Lead | IN PROGRESS — Target Oct 2025 |
| TD-002 | IBM MQ Client | Library Upgrade | 9.3 | IBM MQ client library 9.3 reaches EOS December 2025. Security fixes cease. Used by MQ Consumer Service. | Dec 2025 | IBM MQ Client 9.4 | HIGH — MQ integration channel unsupported. Security vulnerability risk post-EOS. | Integration Arch | IN PROGRESS — Target Oct 2025 |
| TD-003 | Node.js 20 LTS | Platform Upgrade | 20 LTS | Node.js 20 LTS reaches end of Active LTS support April 2026. Used by Metadata Service and Notification Service. | Apr 2026 | Node.js 22 LTS | MEDIUM — LTS support ends; patch cycle changes. Plan upgrade Sprint 9. | Dev Lead | PLANNED — Sprint 9 |
| TD-004 | Golang (Audit Service) | Stack Approval | Go 1.22 | Golang not on approved technology stack. Waiver submitted (ADR-APP-02). If waiver denied, rewrite required. | 90 days post-ARB | N/A (stack approval) or Python 3.12 fallback | MEDIUM — Rewrite effort ~4 weeks if waiver denied. Fallback Python design documented. | EA + Dev Lead | WAIVER OPEN — Decision May 2026 |
| TD-005 | Spring Boot 2.x (Legacy — not EDMS) | Note / Dependency Context | 2.4 (Retail's existing system) | Retail's existing KYC store is on Spring Boot 2.4 (EOS Jan 2024). This is NOT EDMS — it is the system EDMS replaces. EDMS uses Spring Boot 3.2. | Already EOS | EDMS migration eliminates this debt | HIGH for current Retail system — resolved by EDMS migration. | Retail LOB SA | RESOLVED by EDMS migration |
| TD-006 | ClamAV Definitions Currency | Operational Maintenance | Auto-updated | ClamAV virus definitions must be updated daily. Container image rebuild pipeline must remain active. | Ongoing | Daily image rebuild | HIGH — Stale definitions reduce security efficacy. Daily rebuild confirmed in CI/CD. | DevSecOps | MONITORING — Confirmed in Dev |
| TD-007 | Circuit Breakers (RDS, OpenSearch paths) | Code Debt | N/A | Circuit breakers implemented on S3 path only. RDS and OpenSearch synchronous call paths lack circuit breakers. Cascade failure risk. | Before staging cutover | tenacity circuit breaker on all external call paths | HIGH — DB failure cascades across dependent services. | Dev Lead | IN PROGRESS — Sprint 7 |
| TD-008 | Test Coverage below 80% | Quality Debt | N/A | 4 services (Metadata, Retention, Notification, UI Portal) below 80% unit test coverage threshold (76-79%). | Before production | ≥ 80% per service | MEDIUM — Increased regression risk in lifecycle-critical code. | Dev Lead | IN PROGRESS — Sprint 8 |
| TD-009 | SAST not in CI/CD pipeline | Security Debt | N/A | SonarQube SAST configured manually only. Not integrated as a pipeline gate. Security vulnerabilities may reach staging undetected. | Before production | SonarQube + Semgrep as mandatory pipeline stage | HIGH — Security shift-right risk; vulnerabilities may reach production. | DevSecOps | IN PROGRESS — Sprint 8 |
| TD-010 | GPL-2.0 License — python-clamd | License Risk | 1.0.2 | python-clamd (ClamAV Python client) uses GPL-2.0 license. Legal team reviewing compatibility with bank's internal distribution policy. | Review: Jun 2026 | Replace with clamd-client (MIT) or direct socket implementation if GPL conflicts | LOW — Legal review in progress. GPL-2.0 does not propagate in API usage model. Mitigation: internal deployment, not distribution. | Legal + DevSecOps | IN LEGAL REVIEW |