NFR Requirements, HA & DR Plan, Security Controls Enterprise Document Management System — EDMS v1.0 NFRs — Quality of Service Internal — Restricted · ARB Ref: EARR-2026-0142

| Field | Value |
| --- | --- |
| Document ID | EDMS-NFR-001 |
| Domain | NFRs — Quality of Service |
| Solution | Enterprise Document Management System (EDMS) v1.0 |
| Author | Arjun Mehta · Platform SA · Reviewed: Priya Sharma · EA |
| Version | v1.0 — For ARB Review |
| ARB Reference | EARR-2026-0142 |

# Part A — NFR Requirements Register

A.1 Scalability & Performance

| NFR ID | Category | Requirement | Target Value | Actual / Evidence | Gap? | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| NFR-PERF-01 | Response Time | Document upload acknowledgement (file ≤ 10 MB via REST API) | p95 < 3 seconds end-to-end | k6 load test (500 concurrent): p95 = 2.4s | NONE ✅ | MANDATORY |
| NFR-PERF-02 | Response Time | Document retrieval (presigned URL generation, any file size) | p95 < 2 seconds | k6 load test (500 concurrent): p95 = 1.7s | NONE ✅ | MANDATORY |
| NFR-PERF-03 | Response Time | Metadata search query (< 100 results) | p95 < 1.5 seconds | k6 test: p95 = 1.2s at 500 concurrent | NONE ✅ | HIGH |
| NFR-PERF-04 | Response Time | Year-end peak load (2,000 concurrent users) | p95 < 3s upload; p95 < 2s retrieval; 0 errors | NOT TESTED — only 500 concurrent tested | ⚠️ GAP — Action ACT-15 | MANDATORY |
| NFR-PERF-05 | Throughput | Peak API ingestion rate | 1,000 API calls/min per LOB; 7,000 total across all LOBs | Rate limiter configured at 1,000/min/LOB. Aggregate: 7,000/min. Not burst-tested. | ⚠️ NOT VERIFIED under full aggregate load | HIGH |
| NFR-PERF-06 | Throughput | MQ message processing rate (Trade Finance) | 50,000 messages/day; < 60s processing time per message | MQ consumer: 20 threads; avg processing time 12s per message at current load. 50K/day = 0.6 msg/s average — within capacity. | NONE ✅ | HIGH |
| NFR-PERF-07 | Throughput | SFTP batch processing SLA | Batch of 500 files (2 GB) completed within 4 hours | 500-file batch processed in 2.1 hours in staging (5 MB avg file). Larger files not tested. | ⚠️ PARTIAL — large file batch not tested | HIGH |
| NFR-SCALR-01 | Capacity — Year 1 | Document storage volume | 5 million documents / ~2 TB storage | S3 unlimited. RDS 500 GB initial provisioned with auto-scaling. | NONE ✅ — S3 unlimited; RDS auto-scaling enabled | MANDATORY |
| NFR-SCALR-02 | Capacity — Year 3 | Document storage volume growth | 20 million documents / ~8 TB storage | S3 unlimited. RDS storage auto-scaling to 4 TB planned. OpenSearch domain sizing reviewed at Y1.5. | NONE ✅ — Architecture supports growth | HIGH |
| NFR-SCALR-03 | Auto-Scaling | EKS node auto-scaling on ingestion load | Scale from 6 to 20 nodes within 5 minutes of sustained load | Cluster Autoscaler + Karpenter configured. Scale-out tested to 12 nodes in staging. 20-node burst not tested. | ⚠️ PARTIAL — 20-node burst not verified | HIGH |

A.2 High Availability & Resilience

| NFR ID | Dimension | Requirement | Target | Design Mechanism | Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| NFR-HA-01 | Availability SLO | Platform uptime | 99.95% monthly (≤ 21 min downtime/month) | Multi-AZ EKS node groups; Multi-AZ RDS (automated failover < 60s); S3 99.99% availability SLA; ALB cross-AZ routing | AWS SLA for S3, RDS Multi-AZ, EKS documented. Calculated composite availability meets 99.95%. | ✅ DESIGNED |
| NFR-HA-02 | SPOF Analysis | No single points of failure in critical path | Zero unmitigated SPOFs on upload/download paths | EKS multi-AZ; RDS Multi-AZ primary + 1 read replica; S3 multi-AZ by default; API Gateway regional endpoint; ALB multi-AZ. Identified SPOF: Debezium CDC — mitigated by retry and periodic re-index. | Architecture reviewed. Debezium SPOF acknowledged and mitigated. | ⚠️ AMBER — CDC SPOF mitigated |
| NFR-HA-03 | RDS Failover | Automatic failover to standby RDS instance | Failover complete < 60 seconds | RDS Multi-AZ: synchronous replication to standby AZ. Automatic failover triggered by RDS on primary failure. DNS CNAME updated by RDS automatically. | RDS Multi-AZ failover tested in staging: 34 seconds average. | ✅ TESTED in staging |
| NFR-HA-04 | EKS Pod Recovery | Failed pods restarted automatically | Pod restart < 30 seconds | Kubernetes Deployment with restartPolicy=Always; liveness and readiness probes; HPA for scale-out. Istio retry on failed pod. | Pod kill chaos test in staging: average restart 8 seconds. | ✅ TESTED in staging |
| NFR-HA-05 | Error Handling | All services return structured errors; no unhandled exceptions | RFC 7807 error format; no 500 Internal Server Error without alert | All services: global exception handler returning RFC 7807 problem+json. Unhandled exception → CloudWatch alarm. Structured logging of all errors. | Code review: global exception handlers confirmed on all services. | ✅ IMPLEMENTED |
| NFR-HA-06 | Self-Healing | Failed infrastructure components automatically replaced | EKS nodes replaced within 5 minutes of failure | Karpenter node provisioner: unhealthy nodes cordon + drain + terminate + replace. EKS managed node groups: auto-replace on failure. | Node kill test in staging: node replaced in 3 min 40 sec. | ✅ TESTED in staging |
| NFR-HA-07 | Cache Sync (Search) | OpenSearch index maintained in sync with RDS metadata | < 60 second lag from metadata write to search index update | Debezium CDC: RDS WAL → Kafka → OpenSearch connector. Average lag 8-12s in PoC. Production CDC in Sprint 6. | PoC: 8s average lag. Production CDC not yet live. | ⚠️ AMBER — CDC not in production yet |

A.3 Disaster Recovery Design

EDMS DR design is based on a warm standby model across two AWS regions. The design targets RTO ≤ 4 hours and RPO ≤ 1 hour. The DR runbook (INFRA-RB-001) is authored and under review. DR drill is scheduled Q3 2026 — before production go-live.

| DR Dimension | Target | Design Mechanism | Current Status |
| --- | --- | --- | --- |
| Recovery Point Objective (RPO) | ≤ 1 hour | Amazon RDS automated backups with Point-In-Time Recovery (PITR) every 5 minutes. Cross-region RDS read replica (async replication, avg 30-60s lag). S3 cross-region replication (continuous, near-real-time). | ✅ DESIGNED — architecture supports RPO 1h. Read replica replication lag < 5 min typically. |
| Recovery Time Objective (RTO) | ≤ 4 hours | DR EKS cluster warm-standby in ap-southeast-2 (Sydney) — pre-provisioned nodes, services deployed but not serving traffic. Route53 failover health check policy. RDS replica promotion to primary. S3 CRR bucket already has data. | ✅ DESIGNED — 4h RTO is achievable with documented runbook. Not yet validated by drill. |
| DR Activation Trigger | Automatic or manual within 30 min of confirmed outage | Route53 health checks on primary ALB endpoint. Alarm → SNS → PagerDuty. Manual DR activation decision by Platform Lead + EA. Runbook INFRA-RB-001 provides step-by-step procedure. | ✅ DESIGNED — Runbook authored. Health checks configured. |
| Data Consistency on Failover | Eventual consistency; last 1h of writes may need re-submission | S3 CRR: near-real-time object replication. RDS: cross-region replica promoted — lag < RPO 1h. OpenSearch: index rebuild from RDS on DR activation (estimated 30 min for full re-index). | ✅ DESIGNED — OpenSearch re-index on DR activation is a known step in runbook. |
| DR Environment Configuration | DR must mirror production configuration | IaC (AWS CDK): same stack deployed to ap-southeast-2. Separate Route53 zone for DR endpoint. DR EKS cluster: 3 nodes (scales to 20 on activation). DR RDS: r7g.xlarge read replica (promotes to primary on failover). | ✅ DESIGNED — DR CDK stack authored; deployed to staging-equivalent DR. |
| DR Drill | Annual mandatory drill; quarterly smoke test | Full DR drill scheduled Q3 2026 (before production go-live). Smoke test: monthly automated health check against DR endpoint. | ⚠️ NOT YET EXECUTED — Scheduled Q3 2026. Drill plan drafted in runbook INFRA-RB-001. |
| Backups | Daily full + 5-min incremental; 35-day PITR window | AWS Backup plan: RDS automated backup 03:00 SGT daily; PITR window 35 days. S3 versioning enabled + cross-region replication. EKS config in IaC Git repo. | ✅ CONFIGURED — AWS Backup plan active. S3 versioning and CRR active. |

# Part B — Security Controls Register

B.1 Authentication & Authorisation Architecture

| Identity Type | Authentication Mechanism | Token / Credential | TTL / Rotation | Scope Enforcement | Status |
| --- | --- | --- | --- | --- | --- |
| End Users (LOB Staff) | SAML 2.0 SSO → AWS Cognito User Pool → JWT issuance | JWT (RS256 signed; Cognito-managed keys) | Access token: 15 min TTL; Refresh token: 8 hours | RBAC roles: edms-reader, edms-writer, edms-deleter, edms-admin — per LOB tenancy context in JWT claims | ✅ IMPLEMENTED |
| LOB Backend Services (M2M) | OAuth2 Client Credentials flow → AWS Cognito App Client → JWT | JWT (RS256; M2M scopes) | 1 hour TTL; client secret rotation every 90 days (automated via Secrets Manager rotation Lambda) | Service scopes: edms:read, edms:write, edms:delete — per LOB service account. Scope in JWT claims. | ✅ IMPLEMENTED |
| SFTP Clients | SSH public key certificate authentication (AWS Transfer Family) | SSH RSA 4096-bit key pair | Certificate rotation every 90 days; automated rotation workflow | Directory-scoped: /inbound/{lobId}/ only. Cannot traverse to other LOB directories. | ✅ IMPLEMENTED |
| MQ Consumer (EKS service) | AWS IAM Role for Service Account (IRSA on EKS pod) | AWS STS temporary credentials (rotated automatically) | Automatic (STS managed) | IAM Policy: S3 PutObject on LOB bucket only; RDS metadata table write (row-level); Kinesis PutRecord | ✅ IMPLEMENTED |
| Platform Admins (EA/IT) | MFA mandatory + SAML SSO → Cognito → JWT | JWT (15 min TTL) + MFA OTP | 15 min access token; session re-authentication every 8h | edms:superadmin role — all LOBs; all actions. Break-glass account with enhanced audit logging. | ✅ IMPLEMENTED |
| API Key Users (Legacy, Transitional) | API key issued per LOB service account (AWS API Gateway usage plan) | Static API key (stored in AWS Secrets Manager by LOB) | Manual rotation — LOBs notified every 90 days. EA approval required for continued use beyond Jun-2026. | API key scoped to designated LOB. Key maps to OAuth2 M2M scope via API Gateway usage plan. | ⚠️ TRANSITIONAL — 3 LOBs. Target: full JWT by Jun-2026. |

B.2 RBAC Matrix

| Role | Upload Document | Download Document | Search | Update Metadata | Delete (Soft) | Legal Hold | Manage Policies | View Audit Trail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| edms-reader | ❌ | ✅ Own LOB only | ✅ Own LOB only | ❌ | ❌ | ❌ | ❌ | ❌ |
| edms-writer | ✅ Own LOB | ✅ Own LOB only | ✅ Own LOB only | ✅ Own LOB | ❌ | ❌ | ❌ | ❌ |
| edms-deleter | ✅ Own LOB | ✅ Own LOB only | ✅ Own LOB only | ✅ Own LOB | ✅ Own LOB (soft) | ❌ | ❌ | ❌ |
| edms-admin | ✅ Own LOB | ✅ Own LOB only | ✅ Own LOB only | ✅ Own LOB | ✅ Own LOB | ✅ Own LOB | ✅ Own LOB policies | ✅ Own LOB |
| edms-superadmin | ✅ All LOBs | ✅ All LOBs | ✅ All LOBs | ✅ All LOBs | ✅ All LOBs | ✅ All LOBs | ✅ All LOBs | ✅ All LOBs |
| edms-auditor | ❌ | ❌ (metadata only) | ✅ Metadata only | ❌ | ❌ | ❌ | ❌ | ✅ All LOBs |
| edms-hold-admin | ❌ | ❌ | ✅ Own LOB | ❌ | ❌ | ✅ Apply/Release global | ❌ | ✅ Hold events |
| Service Account (M2M) | ✅ Configured LOBs | ✅ Configured LOBs | ✅ Configured LOBs | Per grant | Per grant | ❌ | ❌ | ❌ |

⚠  ISSUE: 3 of 12 EDMS service accounts are missing LOB scope in their IAM policies. These must be remediated before production. See Action ACT-02.

B.3 Encryption & Key Management

| Asset | Encryption at Rest | Encryption in Transit | Key Management | Status |
| --- | --- | --- | --- | --- |
| S3 Document Objects (all LOBs) | AES-256 via AWS KMS (SSE-KMS). Separate CMK per LOB. | N/A — at rest only. Download via presigned URL uses HTTPS. | Per-LOB KMS CMK. Annual rotation enabled. Key material never leaves AWS HSM. CMK managed via IaC. | ✅ IMPLEMENTED |
| RDS PostgreSQL (metadata) | AES-256 storage encryption (RDS managed). Enabled at cluster creation. | TLS 1.3 on all connections from services. SSL mode=verify-full enforced. | RDS-managed key (AWS-managed CMK). Upgrade to per-LOB CMK in roadmap (Q3 2026 — scope not committed). | ✅ IMPLEMENTED |
| EBS Volumes (EKS nodes) | AES-256 via KMS (EBS encryption enabled for all volumes in launch template). | N/A — local storage | AWS-managed KMS key for EBS. Per-node key rotation on instance termination. | ✅ IMPLEMENTED |
| MQ Message Payload (IBM MQ) | AES-256 message-level encryption. Trade Finance encrypts payload with EDMS public key before MQ publish. | TLS 1.3 on IBM MQ channel (server cert from bank CA). | EDMS RSA key pair for MQ message encryption. Key rotation: annual (next rotation: Jan 2027). | ✅ IMPLEMENTED |
| SFTP Batch Files | PGP encryption of ZIP archive using EDMS 4096-bit RSA public key. | SSH/SFTP transport (TLS equivalent via SSH). | PGP RSA 4096-bit. EDMS private key in AWS Secrets Manager (HSM-backed). Key rotation: annual. | ✅ IMPLEMENTED |
| Secrets (API keys, DB passwords, MQ creds) | Stored in AWS Secrets Manager (AES-256 encrypted at rest). | TLS on Secrets Manager API calls from services. | AWS Secrets Manager with automatic rotation Lambdas. No secrets in environment variables, source code, or config files. Confirmed via TruffleHog scan. | ✅ IMPLEMENTED |
| Audit Log (RDS + Kinesis) | RDS storage encryption (AES-256). Kinesis server-side encryption (SSE) enabled. | TLS from Audit Service to RDS and Kinesis. | Shared KMS key for audit log (audit data not LOB-partitioned). Separate CMK considered but deferred. | ✅ IMPLEMENTED |

B.4 Security Controls Compliance Summary

| Control Area | Bank Standard Reference | EDMS Status | Evidence / Outstanding Items |
| --- | --- | --- | --- |
| VAPT (Vulnerability & Penetration Test) | Bank Security Standard v3.1, Section 4.2 — Annual VAPT by approved vendor before production launch | 🔴 NOT SUBMITTED — BLOCKER | VAPT booked with CrowdStrike. Target completion: 31-Jul-2026. This is a mandatory pre-production blocker. RBAC, API, and network controls are designed and reviewable but unverified by external pen test. |
| RBAC Model Completeness | Bank Security Standard v3.1, Section 2.3 — Least-privilege IAM; all service accounts scoped | ⚠️ AMBER — 3 gaps | 3 of 12 service accounts missing LOB scope in IAM policies. Policies authored; peer review in progress. Target: 30-May-2026. |
| Authentication Standards (JWT/OAuth2) | Bank Security Standard v3.1, Section 2.1 — Short-lived tokens; no long-lived API keys in production | ⚠️ AMBER — Transition | 7 of 10 LOBs on JWT (compliant). 3 on API keys — EA-approved transition until Jun-2026. Risk monitored via dedicated CloudWatch dashboard. |
| TLS in Transit | Bank Security Standard v3.1, Section 3.1 — TLS 1.2 minimum; TLS 1.3 preferred | ✅ COMPLIANT | TLS 1.3 enforced on ALB; Istio mTLS between pods; TLS 1.3 on RDS connections; TLS on MQ channel; SFTP (SSH equivalent). |
| Encryption at Rest | Bank Security Standard v3.1, Section 3.2 — AES-256 minimum; KMS CMK preferred | ✅ COMPLIANT | S3 SSE-KMS with per-LOB CMK; RDS storage encryption; EBS encryption; Secrets Manager AES-256. |
| Secret Management | Bank Security Standard v3.1, Section 2.4 — No secrets in code or config; HSM-backed storage | ✅ COMPLIANT | All secrets in AWS Secrets Manager. TruffleHog secret scan in CI/CD. No plaintext secrets found in last 3 scans. |
| Container Image Security | DevSecOps Standard v2.1 — ECR scanning; no CRITICAL CVEs in deployed images | ✅ COMPLIANT | AWS ECR image scanning on push. Pipeline gate: CRITICAL CVE blocks deployment. Current: 0 CRITICAL, 2 HIGH (tracked with mitigations, no fix available yet). |
| Network Segmentation | CIS AWS Benchmark v1.4 — Private subnets for application layer; public subnet for load balancers only | ✅ COMPLIANT | VPC: public subnet for ALB only; private subnets for EKS, RDS, OpenSearch. Security Groups: least-privilege per service. No direct internet access to EKS nodes. |
| DDoS Protection | Bank Security Standard v3.1, Section 5 — WAF and rate limiting on all public endpoints | ✅ COMPLIANT | AWS Shield Standard on ALB; AWS WAF with OWASP Top 10 managed rules; API Gateway throttling per LOB. |
| Audit Trail | Bank Audit Standard — Immutable audit trail; all document events logged; retrievable within 5 min | ✅ COMPLIANT | Append-only audit log. RLS enforced (INSERT-only). Kinesis streaming to SIEM. 100% event coverage on all document operations. |
| SIEM Integration | Bank Security Standard v3.1, Section 6 — All security events to SIEM; anomaly alerting configured | ⚠️ AMBER | Kinesis Firehose → Splunk pipeline: CONFIGURED and active. EDMS-specific auth anomaly alerting rules: NOT YET CREATED. Target: 15-Jun-2026. |
| Data Residency Controls | RBI Data Localisation, MAS TRM — Data within approved geographic regions | ✅ COMPLIANT | S3 bucket region pinning per LOB. AWS Config rule for bucket region compliance. Cross-region replication restricted to approved DR region (ap-southeast-2) only. |

🔴 BLOCKER — VAPT: VAPT evidence not submitted. This is a mandatory pre-production requirement. The ARB can approve with conditions, but production launch is blocked until VAPT results are submitted to EA and cleared. Target: 31-Jul-2026.